# Assessment Requirements for FWPCOT4216 Plan for and coordinate construction of log landings and snig tracks

Release: 1

Assessment Requirements for FWPCOT4216 Plan for and coordinate construction of log landings and snig tracks

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with FWP Forest and Wood Products Training Package Version 7.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has planned and coordinated the construction of one log landing site and associated snig tracks within a forest or farm forest setting for storing logs prior to being dispatched.

In performing this activity, the individual has:

assessed log harvesting and extraction methods, landing site location and operational and environmental protection requirements

confirmed that construction specifications meet operational requirements, optimise construction time and track clearing, and have a minimal impact on the environment

prepared operational procedures and coordinated people, resources and equipment for the construction

monitored construction development and identified methods of improvement.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

content and application of applicable commonwealth, state, territory or local government regulations for the design, construction and operation of landings and snig tracks

key features of these varying environmental conditions, and effects on the planning and construction of landings and snig tracks:

fallen trees

general forest lean

ground growth

ground hazards and obstacles

ground slope

density of trees

wet and adverse weather conditions

environmental protection practices for forest and forest farm settings:

minimising temporary, short-term, long-term and permanent damage to natural vegetation and landscape

soil and water protection

returning the environment to its original or near to original condition on completion of operations

purpose, features and operational requirements of these types of snig tracks:

emergency escape routes

equipment access tracks

hauling tracks

vehicular tracks

purpose, features and operational requirements of:

landings

vehicles and equipment used on landings and snig tracks

processes for:

designing and coordinating the development of landings and snig tracks

determining the most time-effective and cost-effective plan for construction

typical industry chain of command for communication of information, instruction and technical advice

workplace standards, policies and procedures for the design, construction and operation of landings and snig tracks:

workplace health and safety specific to the use of landings and snig tracks

environmental protection

documenting designs for landings and snig tracks

recording and reporting the design and implementation process.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

skills must be demonstrated in a forest work environment or an environment that accurately represents workplace conditions

resources, equipment and materials:

a native forest or plantation site in which landings and snig tracks are to be established

harvest plan for the site

topographic maps for the site

specifications:

workplace safety and environmental policies and procedures applicable to the planning and construction of landings and snig tracks

workplace policies and procedures for the planning and construction of landings and snig tracks.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47