# FWPCOT5203 Manage installation and commissioning of equipment

Release: 1

FWPCOT5203 Manage installation and commissioning of equipment

# Modification History

| Release | Comment |
| --- | --- |
| 1 | Replaces equivalent unit FPICOT5203B Manage installation and commissioning of equipment, which was first released with FPI11 Forest and Forest Products Training Package Version 2.2. This is the first release of this unit in the new standards format. |

# Application

This unit of competency describes the outcomes required to plan and manage the installation and commissioning of equipment to ensure compliance with budgetary, legal and contractual requirements.

The unit applies to managers or supervisors of timber manufacturing facilities where acquisition of new equipment is required to update or extend existing production targets.

Licensing, legislative, regulatory or certification requirements apply to this unit but may differ according to state or territory jurisdiction. Refer to state or territory licensing body.

# Pre-requisite Unit

Nil

# Unit Sector

Timber Manufactured Products

Sawmilling and Processing

# Elements and Performance Criteria

| ELEMENTS | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the range of conditions. |
| 1. Prepare installation plan | 1.1 Prepare written plan for installation and commissioning of specified equipment including management and reporting procedures. 1.2 Check equipment specifications for intended operating conditions and document specifications. |
| 2. Coordinate and monitor installation compliance | 2.1 Coordinate arrangements for installing and commissioning equipment including required legal, insurance and safety requirements. 2.2 Coordinate contract arrangements for installation and commissioning of equipment in line with organisational procedures. 2.3 Monitor installation process, including testing, and ensure compliance with contractual requirements. 2.4 Address variations to ensure installation meets specification requirements. |
| 3. Manage installation schedules, legalities and budgets | 3.1 Monitor and ensure compliance with legal, environmental and organisational safety procedures for installing and commissioning equipment and systems. 3.2 Monitor installation process to ensure compliance with installation specifications, schedule and budget. 3.3 Adjust budget and scheduling processes in line with variations. 3.4 Document and report deviations to appropriate personnel. 3.5 Document administration of regulatory requirements using formal organisational processes. |
| 4. Conduct trials to confirm operating status of equipment | 4.1 Trial run equipment operations and evaluate performance against requirements. 4.2 Adjust equipment to achieve performance outcome specifications. 4.3 Match equipment operating requirements to employee duties and communicate to appropriate personnel. 4.4 Complete and process appropriate records, including maintenance and machine specification documentation. 4.5 Assess completed work to confirm required specifications have been met. 4.6 Prepare records and reports on completed work in line with organisational procedures. |

# Foundation Skills

| This section describes those core and employment skills that are essential to performance and are not explicit in the performance criteria. |  |
| --- | --- |
| Numeracy skills to: | interpret and calculate complex numerical data in equipment specifications and budgets. |
| Reading skills to: | interpret complex information in source documents including equipment specifications, testing requirements and supply contracts. |
| Writing skills to: | develop and document comprehensive installation and commissioning plans and reports. |
| Planning and organising skills to: | source, collect and organise data to inform installation and commissioning plans plan and manage own timing and productivity to manage installations. |
| Problem-solving skills to: | analyse budgetary and scheduling problems, consider various solutions and determine variations. |
| Technology skills to: | use a computer, keyboard and software to prepare plans and reports. |

# Range of Conditions

Not Applicable

# Unit Mapping Information

FPICOT5203B Manage installation and commissioning of equipment

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47