# Assessment Requirements for FWPFGM5208 Manage road construction and maintenance

Release: 1

Assessment Requirements for FWPFGM5208 Manage road construction and maintenance

# Modification History

| Release | Comment |
| --- | --- |
| 1 | Replaces equivalent unit FPIFGM5208B Manage road construction and maintenance, which was first released with FPI11 Forest and Forest Products Training Package Version 2.2. This is the first release of this unit in the new standards format. Assessment requirements now specify the performance and knowledge evidence, as well as assessment conditions for this unit of competency. These sections simplify and replace components used in the previous unit format, including Required Skills and Knowledge, Evidence Guide and Range Statement |

# Performance Evidence

A person demonstrating competency in this unit must satisfy all of the elements, performance criteria and foundation skills of this unit.  If a specific volume or frequency is not stated below, then evidence must be provided that the following requirements have been performed on at least one occasion:

follow organisational policies and procedures for road construction and maintenance

plan for the efficient and cost-effective construction of a road

manage a road construction team to achieve established outcomes, including:

consulting with and obtaining approvals from authorities

providing technical assistance

co-ordinating and scheduling personnel, materials and equipment

manage WHS in the course of road construction

manage the protection of the environment in the course of road construction

manage contingencies, including weather changes, in the course of road construction

report on the outcomes of road construction and maintenance.

# Knowledge Evidence

A person competent in this unit must be able to demonstrate knowledge of:

organisational policies and procedures for managing road construction and maintenance

environmental risks and hazards associated with road construction

materials used for road construction and their properties including:

road base

gravel

crushed rock

sand and bluestone

cords and pipes for water crossings

logging operations and log extraction methods

road construction and maintenance procedures

principles of road design and development, including:

control points

required grades

water crossing points and structures

types of tools, plant and equipment used for road construction and procedures for their safe use and maintenance.

# Assessment Conditions

The following resources must be made available:

organisational policies and procedures relevant to managing road construction and maintenance

maps, plans, regulations and other documentation relevant to the construction of a road in a forestry setting

relevant personnel for the purposes of communicating information

Competency is to be assessed in the workplace or a simulated environment that accurately reflects performance in a real workplace setting.

### Assessor requirements

Assessors must:

hold the appropriate assessor competency standards as outlined in regulations; and

be able to demonstrate vocational competencies at least to the level being assessed; and

be able to demonstrate how they are continuing to develop their VET knowledge and skills as well as maintaining their industry currency and assessor competence.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47