# FWPFGM5208 Manage road construction and maintenance

Release: 1

FWPFGM5208 Manage road construction and maintenance

# Modification History

| Release | Comment |
| --- | --- |
| 1 | Replaces equivalent unit FPIFGM5208B Manage road construction and maintenance, which was first released with FPI11 Forest and Forest Products Training Package Version 2.2. This is the first release of this unit in the new standards format. |

# Application

This unit of competency describes the outcomes required to plan and implement road construction and maintenance procedures. The unit covers a range of road types including heavy duty, all weather logging roads and unsurfaced earth roads.

The unit applies to those working in forest growing and management in a supervisory or management position.

No licensing, legislative, regulatory, or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Forest Growing and Management

# Elements and Performance Criteria

| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the range of conditions. |
| --- | --- |
| 1. Plan road construction and maintenance | 1.1 Review forest management plan and requirements for roads. 1.2 Obtain and assess logging and topography details while applying environmental management considerations. 1.3 Review road location, design and construction requirements and analyse costs, benefits and impact on the forest. 1.4 Review timeframe for use of the road and likely weather conditions. 1.5 Calculate and document timber extraction methods and storage requirements for roads, tracks, equipment placement, falling and recovery rates, and delivery schedules. 1.6 Consult with authorities and obtain approvals for road development. 1.7 Prepare formal road construction/maintenance plan for approval in line with site procedures and environmental requirements. |
| 2. Implement road construction | 2.1 Brief site personnel on road and track design and construction plan. 2.2 Coordinate and schedule personnel, material and equipment required for the construction. 2.3 Plan operational procedures for roads with site personnel in line with design plan and environmental requirements. 2.4 Monitor construction of roads and tracks and report unexpected ground, water, vegetation or other environmental conditions to appropriate personnel. 2.5 Provide technical assistance to site personnel in preparing roads and tracks. |
| 3. Maintain roads | 3.1 Assess and record roads and tracks for maintenance and requirements. 3.2 Coordinate personnel, material and equipment required for maintenance, taking seasonal weather conditions into consideration. 3.3 Monitor site environmental conditions and make changes as required. 3.4 Organise maintenance schedule for the site in conjunction with operational personnel. 3.5 Maintain communication with operational staff, clients and contractors throughout maintenance activities to ensure smooth operations. |
| 4. Monitor and review road construction and maintenance | 4.1 Develop monitoring schedule in line with organisational policy and environmental requirements. 4.2 Checks that WHS procedures are observed and site environmental conditions are adhered to throughout works. 4.3 Check that performance indicators, targets and specifications are being met and that process or methods are amended as required. 4.4 Analyse data and documentation from construction or maintenance activities and measure performance against the plan. 4.5 Prepare recommendations for improvements and further work. 4.6 Record and report on road construction and maintenance process. |

# Foundation Skills

| This section describes those core and employment skills that are essential to performance and are not explicit in the performance criteria. |  |
| --- | --- |
| Numeracy skills to: | calculate materials required for road construction estimate time for tasks manage budgets |
| Oral communication skills to: | coordinate personnel and stakeholders |
| Planning and organising skills to: | schedule work and meet established timeframes |

# Range of Conditions

Not Applicable

# Unit Mapping Information

FPIFGM5208B Manage road construction and maintenance

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47

Assessment Requirements for FWPFGM5208 Manage road construction and maintenance

# Modification History

| Release | Comment |
| --- | --- |
| 1 | Replaces equivalent unit FPIFGM5208B Manage road construction and maintenance, which was first released with FPI11 Forest and Forest Products Training Package Version 2.2. This is the first release of this unit in the new standards format. Assessment requirements now specify the performance and knowledge evidence, as well as assessment conditions for this unit of competency. These sections simplify and replace components used in the previous unit format, including Required Skills and Knowledge, Evidence Guide and Range Statement |

# Performance Evidence

A person demonstrating competency in this unit must satisfy all of the elements, performance criteria and foundation skills of this unit.  If a specific volume or frequency is not stated below, then evidence must be provided that the following requirements have been performed on at least one occasion:

follow organisational policies and procedures for road construction and maintenance

plan for the efficient and cost-effective construction of a road

manage a road construction team to achieve established outcomes, including:

consulting with and obtaining approvals from authorities

providing technical assistance

co-ordinating and scheduling personnel, materials and equipment

manage WHS in the course of road construction

manage the protection of the environment in the course of road construction

manage contingencies, including weather changes, in the course of road construction

report on the outcomes of road construction and maintenance.

# Knowledge Evidence

A person competent in this unit must be able to demonstrate knowledge of:

organisational policies and procedures for managing road construction and maintenance

environmental risks and hazards associated with road construction

materials used for road construction and their properties including:

road base

gravel

crushed rock

sand and bluestone

cords and pipes for water crossings

logging operations and log extraction methods

road construction and maintenance procedures

principles of road design and development, including:

control points

required grades

water crossing points and structures

types of tools, plant and equipment used for road construction and procedures for their safe use and maintenance.

# Assessment Conditions

The following resources must be made available:

organisational policies and procedures relevant to managing road construction and maintenance

maps, plans, regulations and other documentation relevant to the construction of a road in a forestry setting

relevant personnel for the purposes of communicating information

Competency is to be assessed in the workplace or a simulated environment that accurately reflects performance in a real workplace setting.

### Assessor requirements

Assessors must:

hold the appropriate assessor competency standards as outlined in regulations; and

be able to demonstrate vocational competencies at least to the level being assessed; and

be able to demonstrate how they are continuing to develop their VET knowledge and skills as well as maintaining their industry currency and assessor competence.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47