# FWPFGM5216 Manage coupe planning

Release: 1

FWPFGM5216 Manage coupe planning

# Modification History

| Release | Comment |
| --- | --- |
| 1 | Replaces equivalent unit FPIFGM5216A Manage coupe planning, which was first released with FPI11 Forest and Forest Products Training Package Version 2.2. This is the first release of this unit in the new standards format. |

# Application

This unit of competency describes the outcomes required to manage the planning of forest coupe establishment, harvesting and regeneration.

The unit applies to job roles including Arboriculture Manager, Forest Manager, Forestry Manager, Harvesting Manager, Nursery Manager, Plantation Establishment Manager, Plantation Manager and Production Manager.

No licensing, legislative, regulatory, or certification requirements apply to this unit at the time of publication.

There may be Codes of Practice applicable to coupe planning in some areas and for some forest types.

# Pre-requisite Unit

Nil

# Unit Sector

Forest Growing and Management

# Elements and Performance Criteria

| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the range of conditions. |
| --- | --- |
| 1. Plan coupe establishment | 1.1 Establish local authority coverage, land ownership and boundaries. 1.2 Check coupe location including map and grid references. 1.3 Identify and apply for land use zoning and planning permits. |
| 2. Plan coupe harvesting | 2.1 Analyse forest type, available species and topography and document in line site procedures. 2.2 Calculate gross area of coupe and net area to be harvested. 2.3 Calculate and report volume estimates. 2.4 Plan operational activities including site preparation, environmental considerations and access. 2.5 Issue tenders and award harvesting and cartage contracts and establish cartage routes. 2.6 Develop, check and communicate schedule for harvesting. |
| 3. Plan coupe regeneration | 3.1 Select regeneration method best suited to the site conditions 3.2 Plan and instigate environmental protection measures for the landscape, soil and drainage. 3.3 Create and schedule seeding process or seedling planting regime 3.4 Plan and schedule silviculture systems. 3.5 Record and report management of coupe planning to appropriate personnel. |

# Foundation Skills

| This section describes those core and employment skills that are essential to performance and are not explicit in the performance criteria. |  |
| --- | --- |
| Planning and organising skills to: | schedule activities to meet established goals and objectives. |
| Writing skills to: | develop and document a plans for coupe establishment, harvesting and regeneration report on outcomes. |
| Numeracy skills to: | calculate length, width area and volume in relation to coupe |

# Range of Conditions

Not Applicable

# Unit Mapping Information

FPIFGM5216A Manage coupe planning

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47

Assessment Requirements for FWPFGM5216 Manage coupe planning

# Modification History

| Release | Comment |
| --- | --- |
| 1 | Replaces equivalent unit FPIFGM5216A Manage coupe planning, which was first released with FPI11 Forest and Forest Products Training Package Version 2.2. This is the first release of this unit in the new standards format. Assessment requirements now specify the performance and knowledge evidence, as well as assessment conditions for this unit of competency. These sections simplify and replace components used in the previous unit format, including ‘Required Skills and Knowledge, Evidence Guide and Range Statement. |

# Performance Evidence

A person demonstrating competency in this unit must satisfy all of the elements, performance criteria and foundation skills of this unit.  If a specific volume or frequency is not stated below, then evidence must be provided that the following requirements have been performed on at least one occasion:

follow organisational policies and procedures relevant to managing coupe planning

plan for the establishment, harvest and regeneration of forest coupes

select regeneration methods, create and schedule seeding processes or seedling regimes, and plan silviculture systems

communicate effectively with the work team

record and report workplace information, maintain documentation

read and interpret maps

estimate and calculate volume, gross and net areas

manage risks and contingencies

report on the outcomes of coupe planning

# Knowledge Evidence

A person competent in this unit must be able to demonstrate knowledge of:

environmental protection requirements relevant to coupe planning including limiting impact on:

selected forest vegetation

fauna

habitat

soil and water features

organisational policies and procedures for managing coupe planning

coupe establishment and planning methods

harvesting methodologies

regeneration principles and methods

hydrology and hydrological principles

plant identification and classification skills

ecology and ecological interactions

soil types and structure

types of tools and equipment, and procedures for their use, operation and maintenance, for coupe planning

procedures for recording and reporting workplace information.

# Assessment Conditions

The following resources must be made available:

organisational policies and procedures relevant to coupe planning

relevant personnel for the purposes of communicating information

documents, spreadsheets and commonly used proforma documents

PPE suitable to managing coupe planning

a suitable forest area.

Competency is to be assessed in the workplace or a simulated environment that accurately reflects performance in a real workplace setting.

#### Assessor requirements

Assessors must:

hold the appropriate assessor competency standards as outlined in regulations; and

be able to demonstrate vocational competencies at least to the level being assessed; and

be able to demonstrate how they are continuing to develop their VET knowledge and skills as well as maintaining their industry currency and assessor competence.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47