# FWPSIL4001 Plan for and coordinate forest site preparation operations

Release: 1

FWPSIL4001 Plan for and coordinate forest site preparation operations

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with FWP Forest and Wood Products Training Package Version 7.0. |

# Application

This unit of competency describes the skills and knowledge required to plan for and coordinate forest site preparation activities to create favourable growing areas for seedlings and good germination spots for seeds.

The unit applies to individuals involved in planning and supervising site preparation activities as part of forestry operations.

All work must be carried out to comply with workplace procedures, according to state/territory health and safety regulations, legislation and standards that apply to the workplace.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Silviculture (SIL)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare for site preparation | 1.1 Confirm site location and site preparation requirements according to site preparation plan 1.2 Confirm local authority coverage, forest establishment boundaries and forest design plan 1.3 Confirm site environmental protection measures to minimise detrimental or excessive soil disturbance and other adverse environmental impacts 1.4 Confirm fire prevention measures to minimise risk of fire in ground vegetation and logging debris 1.5 Review site characteristics and confirm site preparation methods and equipment to be used according to site preparation plan 1.6 Schedule personnel, site preparation activities, materials and equipment 1.7 Determine cost of site preparation operations |
| 2. Coordinate site preparation | 2.1 Direct personnel undertaking site preparation activities 2.2 Schedule implementation of site preparation activities according to site preparation plan 2.3 Review and adjust planned site preparation activities, taking into account actual site conditions 2.4 Select treatment pattern, taking into account time restraints, site characteristics, planter access and aspect according to site preparation plan 2.5 Communicate with forestry management company personnel and operational staff, including fire management personnel, to ensure that work is coordinated effectively on site 2.6 Coordinate implementation of fire prevention and control measures according to workplace procedures |
| 3. Monitor site preparation | 3.1 Coordinate implementation of sampling techniques to monitor site preparation operations according to workplace procedures and contract requirements 3.2 Communicate with operational staff to collect and collate data from sample plots 3.3 Review data from sample plots and coordinate remedial action as required 3.4 Report on site preparation operations to appropriate personnel |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Reading | Interpret familiar and detailed organisational policies and procedures and complex documents such as forest site preparation plans |
| Writing | Produce detailed reports on the outcomes of forest site preparation activities |
| Oral communication | Ask open and closed questions and use active listening techniques to gather information related to forest establishment activities |
| Numeracy | Use mathematical skills to estimate and calculate costs associated with site preparation operations |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| FWPSIL4001 Plan for and coordinate forest site preparation operations | FWPFGM2202 Prepare seedbed | New title Updated Application Statement Updated Elements and added new Performance Criteria Updated and added new Knowledge Evidence and Performance Evidence Updated Foundation Skills Updated Assessment Conditions | Not equivalent |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47