# FWPSIL4009 Plan for and coordinate tending operations in a native forest or plantation

Release: 1

FWPSIL4009 Plan for and coordinate tending operations in a native forest or plantation

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with FWP Forest and Wood Products Training Package Version 7.0. |

# Application

This unit of competency describes the skills and knowledge required to plan for and implement tending operations within a forested area, which may be a managed native forest or plantation.

The unit applies to individuals responsible for coordinating the implementation of tending operations in either managed native forests or plantations.

All work must be carried out to comply with workplace procedures, according to state/territory health and safety regulations, legislation and standards that apply to the workplace.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Unit Sector

Silviculture (SIL)

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Plan tending operation | 1.1 Review plan for forested area and confirm objectives of tending operations 1.2 Identify environmental protection requirements for the forested area 1.3 Identify, assess and take actions to mitigate risks and hazards associated with tending operations 1.4 Review workplace health and safety procedures, including the use of personal protective equipment, chemical safety and safe use of tools and equipment 1.5 Review tending and associated operational requirements for the forested area 1.6 Consult with stakeholders about tending requirements for the forested area 1.7 Document a tending plan, incluing specifications, quality, hazard analysis and performance targets and obtain approvals for implementation according to workplace procedures |
| 2. Implement tending plan | 2.1 Obtain resources required to implement the tending plan 2.2 Implement emergency treatments and hazard notification procedures 2.3 Organise site schedule with technical operators 2.4 Operationalise tending plan with reference to budget, schedule, performance indicators and objectives |
| 3. Monitor tending operations | 3.1 Obtain data about performance at key milestones or established review periods 3.2 Check that environmental, workplace health and safety and legislative compliance requirements are met and that documentation is accurate and up-to-date 3.3 Maintain communication with operations supervisor throughout implementation of the plan 3.4 Amend tending operation plan to ensure that specifications, quality and performance targets are met |
| 4. Review tending operation | 4.1 Review outcomes against established objectives 4.2 Determine operational improvements for the future and formulate recommendations 4.3 Record and report on tending operations to appropriate personnel |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential for performance in this unit of competency but are not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Reading | Extract information from industry guides and standard references |
| Writing | Complete workplace forms Annotate site plans |
| Oral communication | Ask open and closed questions and use active listening techniques to clarify contents of work orders Use interactive verbal and non-verbal communication to direct the activities of work crews |
| Numeracy | Collect, collate and interpret basic statistics on quality and performance indicators related to tending operations |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| FWPSIL4009 Plan for and coordinate tending operations in a native forest or plantation | FWPFGM5210 Manage tending operations in a native forest | Redesigned unit that includes content from FWPFGM5210 Manage tending operations in a native forest, and FWPFGM5213 Coordinate plantation tending operations | Not equivalent |
| FWPSIL4009 Plan for and coordinate tending operations in a native forest or plantation | FWPFGM5213 Coordinate plantation tending operations | Redesigned unit that includes content from FWPFGM5210 Manage tending operations in a native forest, and FWPFGM5213 Coordinate plantation tending operations | Not equivalent |

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47

Assessment Requirements for FWPSIL4009 Plan for and coordinate tending operations in a native forest or plantation

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with FWP Forest and Wood Products Training Package Version 7.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must be evidence that the individual has planned, coordinated monitored and reported on one tending operation in one of the following types of forested area:

native forest

plantation.

In undertaking this activity, the individual has:

reviewed forest plan and objectives of tending operations

confirmed environmental protection and workplace health and safety requirements for the tending operation

consulted with stakeholders and prepared a tending plan that addresses quality and performance targets

operationalised, monitored and reported on the tending operation according to workplace procedures.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

environmental protection requirements, including:

soil disturbance measures

retention tree damage

fungal hygiene measures

identification of habitat trees

chemical handling and application procedures

workplace policies and procedures for managing tending operations that relate to:

health and safety

organisational, legislative and environmental regulations, procedures, practices and precautions

adherence to site environmental imperatives

specifications

quality

performance targets

tending operations, including the following aspects:

the health of the stand

productivity and long term sustainability

end product mix requirements

the management of notifiable weeds

impact of tending operations on forest productivity

authorisations relevant to tending operations:

permits

approvals

licensing

biology of relevant forest health problems

tree growth and development

weed species and herbicide interactions

hydrology and hydrological principles

plant identification and plant classification

ecology and ecological interactions

soil types and structure

hazards related to managing tending operations:

use of chemicals

off-site effects

tools and equipment

dangers to the public

procedures for recording and reporting workplace information.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

skills must be demonstrated in a forest work environment or an environment that accurately represents workplace conditions

resources, equipment and materials:

a forested area for tending operation

computing equipment for documenting plans and reports on tending operations

specifications:

maps, plans and data required for preparation of tending plan

workplace safety and environmental policies and procedures applicable to tending operations.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0d96fe23-5747-4c01-9d6f-3509ff8d3d47