# ICPPRN552 Manage digital workflow

Release: 1

ICPPRN552 Manage digital workflow

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICP Printing and Graphic Arts Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to manage digital workflow from concept stage to completion and delivery of a final product for publication. The final product may be paper based or electronic.

This unit applies to individuals responsible for managing and optimising a digital workflow in a range of commercial environments.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Printing

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Determine job resource requirements | 1.1 Job requirements are correctly interpreted from client brief or job information 1.2 Scope of required human, financial and physical resources is identified based on job information 1.3 Costs are estimated according to chosen pricing models and estimating practices 1.4 Budget plans are established and checked against estimations to deliver accurate, documented costing 1.5 Scheduling and time management is integrated into project planning and monitoring 1.6 Human resources are incorporated within project framework 1.7 Business transactions are undertaken ethically and according to law |
| 2. Plan digital production workflow | 2.1 Workflow stages are identified to determine sequencing 2.2 Workflow is sequenced for optimum production efficiency and job quality 2.3 Technical processes and protocols are integrated into the workflow 2.4 Need for new sequences is evaluated according to job requirements and feasibility tests 2.5 Evaluation mechanisms are incorporated at key stages of work 2.6 Workflow is documented according to project needs and enterprise requirements |
| 3. Monitor workflow and resources | 3.1 Work processes and progress are monitored against plans 3.2 Colleagues are assisted to achieve outcomes with technical and other support 3.3 Actual job costs are documented and monitored against budgets, and variations are communicated to appropriate people 3.4 Need for variations is identified and adjustments made as required |
| 4. Finalise job | 4.1 Job is completed with required outcome achieved within designated timeframes and costs 4.2 Estimated and actual costs are reviewed and used to inform future planning 4.3 Efficiency and quality of outcomes are evaluated and findings incorporated for future planning |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1-1.4 | Comprehends and analyses information from a range of sources to establish scheduling requirements |
| Writing | 1.4, 2.6, 3.3 | Drafts, develops and documents plans and work documents using appropriate formats |
| Numeracy | 1.3, 1.4, 1.7, 2.2, 3.1, 3.2, 4.2 | Performs calculations needed to create and manage schedules and budgets Compares estimated against actual costs |
| Navigate the world of work | 1.3, 1.4, 1.7 | Understands and complies with legislative and ethical requirements |
| Interact with others | 3.3 | Collaborates with others to achieve joint outcomes, playing an active role in facilitating effective group interaction |
| Get the work done | 1.1-1.6, 2.1-2.5, 3.1-3.3, 4.1-4.3 | Develops plans to manage relatively complex tasks with an awareness of how they contribute to broader goals Monitors and evaluates results against stated goals, adjusting plans where necessary Systematically gathers and analyses all relevant information and evaluates options to make decisions about production processes Identifies and addresses problems that may impact on successful adoption of production processes |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICPPRN552 Manage digital workflow | ICPPR552A Manage digital production workflow | Updated to meet Standards for Training Packages Content re-ordered and re-worked for clarity Renamed to reflect industry practice | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a74b7a0f-a253-47e3-8be0-5d426e24131d

Assessment Requirements for ICPPRN552 Manage digital workflow

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICP Printing and Graphic Arts Training Package Version 1.0. |

# Performance Evidence

Evidence of the ability to:

manage digital production workflow for at least THREE different publications, including print and electronic:

determine required level of resource from client requirements

accurately cost the work

complete workflow planning

monitor workflow

manage resources

finalise jobs with required outcome and within required timeframe and budget.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

explain key considerations for management of a digital workflow process:

project planning and scheduling requirements

costing and resources issues

communication and approvals processes

work sequencing

work monitoring processes

content management

file management – naming, storage, saving, archiving

editing processes

distribution

outline costing/estimating methods for digital work

identify elements that can be adjusted in estimations if they consistently do not match costs

identify work health and safety (WHS) concerns to consider when planning production

describe key aspects of monitoring workflow and resources:

what needs to be monitored to maintain standards

who is involved in monitoring

role of keeping accurate production records

review of production records and actual costs

outline common causes of failure in each area of work monitored, and procedures to minimise the effects of these

discuss processes to make improvements that impact quality standards

outline evaluation and review processes for digital work

describe features of computerised production monitoring systems used to accurately assess costs.

# Assessment Conditions

Gather evidence to demonstrate consistent performance in conditions that are safe and replicate the workplace. Noise levels, production flow, interruptions and time variances must be typical of those experienced in the printing field of work and include access to relevant facilities, equipment and materials used for digital publication.

Assessors must satisfy NVR/AQTF assessor requirements.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a74b7a0f-a253-47e3-8be0-5d426e24131d