# ICTICT315 Implement system software changes

Release: 1

ICTICT315 Implement system software changes

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with the Information and Communications Technology Training Package Version 8.0. Supersedes and is equivalent to ICTICT304 Implement system software changes. |

# Application

This unit describes the skills and knowledge required to apply system software changes and deliver modified systems to a variety of operational areas.

The unit applies to individuals who may work in roles such as digital maintenance technicians who monitor operating systems on client computers and conduct various technology fixes.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

General ICT

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare for system changes | 1.1 Confirm work brief and tasks according to organisational policies and procedures 1.2 Identify system changes and update requirements according to work brief 1.3 Evaluate impact of changing system software according to work brief 1.4 Complete required documentation for system software changes according to maintenance methodologies 1.5 Obtain technical data from required personnel and request other resources required to complete system software changes |
| 2. Carry out system changes | 2.1 Plan procedure to execute required system changes according to organisational policies and procedures 2.2 Consult with required personnel and users involved in the proposed changes and agree on a mutually acceptable timeline and implementation method 2.3 Copy initialisation and configuration files prior to implementation according to organisational requirements 2.4 Create a roll-back path in the event of failure according to work brief 2.5 Test system and confirm changes have been made according to organisational policies and procedures |
| 3. Finalise system changes | 3.1 Document process used for system software changes and record impact to systems according to work brief 3.2 Distribute document and seek feedback from required personnel 3.3 Implement feedback on system software 3.4 Update documentation and repositories according to organisational policies and procedures 3.5 Update modifications in the change management system |
| 4. Perform handover to required personnel | 4.1 Recommend updates to organisational policies and procedures to reflect implemented changes 4.2 Obtain sign-off on recommendations from required personnel 4.3 Review operational areas impacted by updated system and notify required personnel according to work brief 4.4 Facilitate handover of modified system to operational areas |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Oral communication | Converts technical language and terminology to plain English to communicate changes and gather feedback Asks questions and actively listens to gather information about job requirements and software systems |
| Reading | Identifies and interprets a variety of texts, and numerical and diagrammatic information Reviews a range of organisational documents to identify organisational requirements |
| Writing | Uses correct spelling, grammar and plain English to complete documentation |
| Initiative and enterprise | Identifies and follows established protocols and meets expectations associated with own role Initiates standard procedures when responding to familiar problems in immediate context |
| Planning and organising | Takes responsibility for planning and organising own workload, identifying ways of sequencing for greater efficiency |
| Problem solving | Understands some general design and operating principles of digital tools to help with modifying systems and when troubleshooting |
| Technology | Identifies purpose and specific functions of system software used in work contexts |

# Unit Mapping Information

Supersedes and is equivalent to ICTICT304 Implement system software changes.

# Links

Companion Volume Implementation Guide is found on VETNet - - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2