# ICTICT447 Work effectively in agile environments

Release: 1

ICTICT447 Work effectively in agile environments

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 6.0. |

# Application

This unit describes the skills and knowledge required to participate in the delivery of ICT projects using industry-endorsed agile project management methodologies.

It applies to those who, whilst working under a level of supervision, work within an agile environment where the ability to deliver project increments is required. It includes ICT roles such as software, web or gaming developers within development environments, project managers, and helpdesk support officers who work with many different project management styles and environments.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

General ICT

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Set up agile projects | 1.1 Identify project characteristics and confirm agile project management methodology and timelines 1.2 Gather project requirements and confirm with client 1.3 Discuss and define team member roles and responsibilities and confirm own work role within agile project 1.4 Confirm minimal viable increments according to project requirements and define definition of done 1.5 Determine increment timelines and stages of increment delivery 1.6 Determine and implement communication tools with team |
| 2. Deliver agile project increments | 2.1 Determine and contribute towards progress trackers and version control procedures for agile project 2.2 Initiate project increment work according to agile methodologies and version control procedures 2.3 Complete project increment according to agile methodologies 2.4 Commit project work to online environment and confirm project progression with team and project manager |
| 3. Finalise agile project | 3.1 Confirm all increments have been completed according to project requirements 3.2 Review and assess impact of contributions to agile project and team performance 3.3 Report on contributions and discuss with team 3.4 Participate in agile project debrief and document outcomes and lessons learnt |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| SKILL | DESCRIPTION |
| --- | --- |
| Writing | Produces materials and written updates using agile communication tools |
| Teamwork | Selects the required form, channel and mode of communication for a specific purpose to own role, when communicating with others |
| Planning and organising | Plans routine tasks with familiar goals and outcomes, taking some limited responsibility for decisions regarding sequencing and timing Participates in team planning of agile increments |
| Self-management | Evaluates task completion and the impact of such completions |
| Technology | Interprets the purposes, specific functions and key features of digital systems and tools, and operates them effectively to complete routine agile project tasks |

# Unit Mapping Information

No equivalent unit. New unit.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2