# ICTICT810 Synchronise ICT projects

Release: 1

ICTICT810 Synchronise ICT projects

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to ensure that internal, and external, information and communications technology (ICT) projects fit within the strategic and economic constraints of the organisation, and deliver the expected financial benefits.

It applies to individuals who work in high-level management positions, plan and manage the implementation of sustainability strategies, and lead the analysis, implementation and management of emerging, and converging, ICT as they are integrated into the business process, to support organisational strategic goals and meet sustainability targets.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

General ICT

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Evaluate project opportunities | 1.1 Critically evaluate the project proposals in a strategic context 1.2 Review financial criteria to determine economic feasibility of projects 1.3 Prioritise projects to leverage financial resources |
| 2. Monitor the project performance | 2.1 Direct the project schedule and budget development 2.2 Direct the integration of the project activities 2.3 Critically evaluate project performance, using earned value techniques 2.4 Proactively manage strategic projects’ risks and issues 2.5 Identify and take action to address unsatisfactory performance |
| 3. Manage project completion activities | 3.1 Direct financial completion 3.2 Establish the benefits realisation plans 3.3 Apply project lessons learned strategically |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1, 1.2, 2.3, 2.5 | Identifies, critically analyses and evaluates a wide range of complex organisational documentation, relevant to the projects under consideration |
| Writing | 1.3, 2.1, 2.2, 3.2, 3.3 | Selects a formal document structure and uses technical terminology, the correct spelling and grammar, and a high degree of accuracy, to develop project schedules, plans and financial reports |
| Oral Communication | 2.1, 2.2, 2.3, 2.4, 2.5, 3.1, 3.2, 3.3 | Uses effective listening and probing, open questioning techniques to elicit information Articulates requirements and strategies clearly, in a courteous manner, using appropriate pitch, tone, body language and reflective responses |
| Numeracy | 1.1, 1.2, 1.3, 2.1, 2.2, 3.3, 2.5, 3.1, 3.2 | Uses a range of statistical, mathematical and financial calculations, formulae and functions, together with the appropriate software tools, to determine the economic feasibility, earned value, and the benefit realisation plan, of projects |
| Get the work done | 1.1, 1.2, 1.3, 2.1, 2.2, 2.3, 2.4, 2.5, 3.2, 3.3 | Develops plans for complex high-impact activities with strategic implications Takes responsibility for high-impact decisions in complex situations, involving many variables and constraints Reflects on the application of key principles in a particular context, the appropriateness and effectiveness of different sources of information, and problem-solving processes, for that context and the implications for future situations Explores ideas that have the potential to lead to radical departures from the current situation Considers the strategic and operational potential of digital trends, to achieve work goals, enhance work processes, create opportunities, pose threats, and enhance or reduce risks |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTICT810 Synchronise ICT projects | ICAICT710A Synchronise IT projects | Updated to meet Standards for Training Packages. Minor edit to title. Recoded and minor changes to Performance Criteria to meet AQF requirements. | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.education.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2