# ICTOPN503 Plan for an optical system upgrade and cut over

Release: 1

ICTOPN503 Plan for an optical system upgrade and cut over

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 2.0. |

# Application

This unit describes the skills and knowledge required to plan the activities of a major upgrade of optical systems from specifications provided by the planning and design section or its equivalent. Major upgrades in enterprise networks or a telecommunications service provider’s network involve cut over activities to integrate additional work into the existing network.

It applies to individuals who work as members of a team and use high-level communication and technical skills to provide services in Next Generation Networks (NGN) using emerging technologies.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Telecommunications – Optical Networks

# Elements and Performance Criteria

| Element | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Gather information to prepare upgrade activity plan | 1.1 Obtain relevant legislation, codes, regulations and standards for compliance when conducting work 1.2 Obtain design specifications from the planning and design section to determine scope and nature of the upgrade 1.3 Analyse the design specification and design plan, and determine accuracy of the design plan to site installation and requirements with customer 1.4 Determine network equipment types and obtain installation details from manufacturer 1.5 Prepare an equipment and component list and source vendors for procurement |
| 2. Prepare upgrade activity plans | 2.1 Prepare a detailed installation plan of the upgrade for the installer 2.2 Prepare a detailed installation procedure to carry out the upgrade to minimise impact to customer 2.3 Prepare pre-installation optical tests on existing equipment to determine benchmarks and performance levels prior to the upgrade 2.4 Prepare post-installation optical tests on upgrade to ensure upgraded system is achieving desired results 2.5 Prepare monitoring schedule to progressively assess upgrade progress 2.6 Prepare contingency plan for backing out if upgrade is not progressing according to schedule and disruptions to customer are excessive 2.7 Prepare cut over procedures |
| 3. Complete documentation | 3.1 Update documentation 3.2 Submit planning activity document for approval |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1, 1.3 | Interprets textual information from relevant sources to identify and plan for all job requirements and adhere to procedures and standards |
| Writing | 1.5, 2.1, 2.2, 2.5-2.7, 3.1-3.2, | Accurately completes relevant reports and documentation using clear and technically specific language, numerical data and diagrammatic information |
| Oral Communication | 1.2 | Uses listening and questioning skills to confirm understanding of requirements, participates in a verbal exchange of ideas and solutions and uses appropriate, detailed and clear language to address key personnel |
| Numeracy | 2.3, 2.4, 2.6 | Uses mathematical equations to evaluate technical data Uses basic arithmetic to determine work schedules |
| Navigate the world of work | 1.1 | Understands how own role meshes with others and contributes to broader work goals Monitors adherence to legal and regulatory rights and responsibilities with specific reference to safe industry practices |
| Interact with others | 3.1, 3.2 | Actively identifies requirements of important communication exchanges, selecting appropriate channels, format, tone and content to suit purpose and audience and monitoring impact |
| Get the work done | 1.1-1.5, 2.1-2.7 | Develops plans to manage relatively complex, non-routine tasks with an awareness of how they may contribute to longer term operational and strategic goals Takes responsibility for high-impact decisions in complex situations involving many variables and constraints Demonstrates a sophisticated understanding of principles, concepts, language and practices associated with the digital world and uses these to troubleshoot and understand uses and potential of new technology When dealing with complex issues, may use intuition to identify the general problem area, switching to analytical processes to clarify goals and key issues and using lateral thinking processes to generate possible solutions |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTOPN503 Plan for an optical system upgrade and cut over | ICTOPN5120A Plan for an optical system upgrade and cut over | Updated to meet standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2