# ICTPMG202 Plan, organise and undertake work activities

Release: 1

ICTPMG202 Plan, organise and undertake work activities

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 2.0. |

# Application

This unit describes the skills and knowledge required to plan, organise and undertake work activities in a telecommunications environment, including voice, video and data networks in domestic, commercial or industrial installations.

It applies to individuals who plan, organise and undertake work on client premises and who may be part of a project team responsible for cabling equipment deployment in network infrastructure, such as broadband provisioning, wireless mobile and data networks.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Telecommunications – project management

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare to undertake work activities | 1.1 Prepare work requirements from job request or work orders and confirm with appropriate parties, including client and other appropriate parties and/or by site inspection 1.2 Apply and monitor work health and safety (WHS) standards, statutory requirements, relevant legislation, codes, regulations and standards, and enterprise procedures throughout work procedure 1.3 Procure resources required to satisfy job plan for compliance with job specifications 1.4 Coordinate requirements, including requests for equipment isolation, with others involved or affected by the work according to enterprise requirements |
| 2. Coordinate and undertake work | 2.1 Coordinate work activities with appropriate parties according to enterprise procedures, and job and environmental requirements 2.2 Undertake and monitor tasks to comply with plans, work requirements and enterprise procedures |
| 3. Complete work | 3.1 Finalise work and restore worksite according to enterprise procedures and job requirements 3.2 Notify appropriate parties of work completion according to enterprise procedures and job requirements 3.3 Complete job records, costing data and necessary reports according to enterprise procedures |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance criteria | Description |
| --- | --- | --- |
| Reading | 1.2, 2.1, 2.2, 3.1 | Recognises and interprets visual and written text in a variety of forms to determine key information and job requirements |
| Writing | 1.1, 1.3, 1.4, 2.1, 3.2, 3.3 | Develops material for a specific audience using clear and detailed language to convey explicit information |
| Oral Communication | 1.1-1.4, 2.1, 3.2 | Explains information using relevant language suitable for specific audiences |
| Numeracy | 3.3 | Uses basic mathematical calculations to determine job requirements and costs |
| Navigate the world of work | 1.2, 1.4, 2.1, 2.2, 3.1-3.3 | Recognises and follows explicit and implicit protocols and meets expectations associated with own role Takes personal responsibility for adherence to legal and regulatory responsibilities relevant to own work context with specific reference to workplace safety |
| Get the work done | 1.1, 1.3, 1.4, 2.1 | Plans a range of routine tasks, accepting goals and aiming to achieve them efficiently Implements standard procedures for routine decisions Recognises and takes responsibility for addressing predictable and some less predictable problems in familiar work contexts Understands the purpose and specific functions of common digital tools used in some work contexts |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTPMG202 Plan, organise and undertake work activities | ICTPMG2173A Plan, organise and undertake work activities | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2