# ICTPMG403 Manage the delivery of network infrastructure

Release: 1

ICTPMG403 Manage the delivery of network infrastructure

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 2.0. |

# Application

This unit describes the skills and knowledge required to manage the delivery of network infrastructure, including scoping the project, developing a project brief, managing the project and directing the activities of installation staff, building workers, contractors, manufacturers and vendors.

It applies to individuals who work in appropriate project management roles associated with access and core networks, including switching and transmission via optical fibre, radio, microwave and satellite.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Telecommunications – project management

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Scope network infrastructure requirements | 1.1 Determine requirements of project from client and approved network plan 1.2 Assess current access network conditions to determine existing network capacity and capability 1.3 Analyse site survey data and geographical information where necessary to assess suitability of site to design requirements 1.4 Assess risk of barriers to plan realisation to ensure delivery of network infrastructure project is achievable 1.5 Analyse impact on planning of relevant legislation and associated operational codes 1.6 Produce scoping document with consideration to new technology or technology features required in project |
| 2. Develop project brief | 2.1 Develop planning options considering current and new technology, facilities, features, and present and future needs 2.2 Conduct cost-benefit studies to guide decision making processes according to sound business practice 2.3 Discuss project brief with client, as required, and obtain approval of planning options 2.4 Produce planning specifications relating to location, route, area, product and/or platform 2.5 Estimate timing, costing and operating budget according to enterprise policy 2.6 Prepare final project brief and present to operational staff for implementation |
| 3. Manage project | 3.1 Define roles and responsibilities of stakeholders within terms of project 3.2 Establish reporting and communications line to ensure project is effectively managed 3.3 Review and continually monitor progress of project against deliverables and timelines, and invoke contingencies if required 3.4 Complete project documents in line with enterprise standards and guidelines |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1, 1.3, 1.5, 1.6, 3.3, 3.4 | Interprets and comprehends visual and written content in a variety of forms to determine key information, requirements and responsibilities Researches relevant codes and standards to ensure latest requirements, regulations and standards are adhered to |
| Writing | 1.6, 2.1, 2.3-2.6, 3.2, 3.4 | Develops accurate technical documents for a specific audience using clear and specific instructions and data in a format and sequence that convey explicit information |
| Oral Communication | 2.3, 2.6, 3.1, 3.2 | Elicits the views and opinions of others using listening and questioning skills Clearly articulates information using relevant language with a level of negotiation |
| Numeracy | 1.3, 2.2, 2.4, 2.5, 3.3 | Uses mathematical equations to estimate and cost numerical information Uses financial analysis skills to identify potentially misleading information, review financial outcomes and develop material based on verified data |
| Navigate the world of work | 1.5, 2.5, 3.4 | Monitors adherence to legal and regulatory rights and responsibilities, and organisational policies and procedures, and considers own role in terms of its contribution to the broader goals of the work environment |
| Interact with others | 2.6 | Selects the appropriate form, channel and mode of communication for a specific purpose |
| Get the work done | 1.1-1.4, 1.6, 2.1, 2.4, 2.5, 3.1-3.3 | Plans a range of routine tasks, accepting stated goals and aiming to achieve them efficiently Takes responsibility for the outcomes of routine decisions related directly to own role Recognises and anticipates an increasing range of familiar problems, their symptom and causes, actively looking for early warning signs and implementing contingency plans Reflects on the ways in which digital systems and tools are used or could be used to achieve work goals, and begins to recognise strategic and operational applications |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTPMG403 Manage the delivery of network infrastructure | ICTPMG4152A Manage the delivery of network infrastructure | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2