# ICTPMG411 Support small scale ICT projects

Release: 1

ICTPMG411 Support small scale ICT projects

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 6.0. |

# Application

This unit describes the skills and knowledge required to support the management of low risk, straight forward Information and Communications Technology (ICT) projects within an organisation.

It applies to individuals who work under a level of supervision but have responsibility to ensure workflow is planned and completed on time and in line with organisational and task requirements.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Project management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Support project commencement | 1.1 Identify applicable organisational policies and procedures 1.2 Identify stakeholders and project sponsor 1.3 Identify project objectives and gather requirements 1.4 Prepare project documents and obtain approval from project sponsor |
| 2. Support project plan development | 2.1 Break down requirements into individual project tasks 2.2 Identify and gather resources required for project 2.3 Compile schedule of project tasks 2.4 Allocate task responsibilities to project team members 2.5 Discuss and agree on risk management process with project sponsor 2.6 Finalise project plan and obtain sign off from required personnel |
| 3. Support project completion | 3.1 Discuss and confirm project activities meet timeframe, scope, cost and quality expectations with project team 3.2 Monitor and manage project risks and issues according to risk management procedures 3.3 Confirm all work tasks have been performed and project deliverables meet project requirements 3.4 Initiate and complete sign off 3.5 Present project to stakeholders and train stakeholders in project outcomes if required |
| 4. Support project closure | 4.1 Prepare ICT support and maintenance documents 4.2 Obtain final project sign-off from required personnel 4.3 Save and back up project documentation 4.4 Review and assess impact of support to small scale ICT project team performance 4.5 Document lessons learned and support project close |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| SKILL | DESCRIPTION |
| --- | --- |
| Reading | Interprets and analyses text to gather detailed information and confirm requirements |
| Writing | Prepares documentation recording project plan and lessons learned using required language and grammar in logical sequence to convey information |
| Oral Communication | Uses effective verbal techniques to confirm requirements and present information using industry language for intended audience |
| Numeracy | Formulates numerical assumptions and performs mathematical calculations required for task completion |
| Self- management | Follows protocols and meets expectations applicable to own role |
| Teamwork | Collaborates with others to achieve joint outcomes |
| Planning and organising | Sequences and schedules complex activities, monitors implementation and manages relevant communication |
| Problem solving | Uses systematic, analytical processes in complex, non-routine situations, setting goals, gathering relevant information, and identifying and evaluating options against agreed criteria Applies formal problem-solving processes when tackling unfamiliar problems, breaking complex issues into manageable parts and identifying and evaluating several options for actioning and managing risks |

# Unit Mapping Information

Supersedes and is equivalent to ICTPMG401 Support small scale ICT projects.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2