# ICTPMG603 Manage ICT project planning

Release: 1

ICTPMG603 Manage ICT project planning

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to plan and manage an information and communications technology (ICT) project within small, medium or large organisations.

It applies to individuals who may be required to apply advanced project management skills in developing and documenting logical processes and timelines to ensure that projects are delivered in accordance with stakeholder expectations.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Project management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Establish project control plans | 1.1 Develop the project management plan 1.2 Develop management sub-plans |
| 2. Determine appropriate methodology | 2.1 Assess models of project management 2.2 Assess product development or procurement approach 2.3 Select appropriate project management and systems development methodology 2.4 Tailor methodologies to solution requirements |
| 3. Develop project schedule | 3.1 Develop project component breakdown 3.2 Estimate project effort and duration 3.3 Create project schedule 3.4 Develop and allocate work packages 3.5 Establish schedule controls |
| 4. Finalise project budget | 4.1 Identify areas of anticipated project spend 4.2 Determine dollar amounts and timing of cash flows 4.3 Develop a project budget 4.4 Establish budget controls |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 2.1, 2.2 | Interprets and analyses complex text to ascertain requirements |
| Writing | 1.1, 1.2, 2.4, 3.1, 3.3-3.5 | Develops documents that present ideas in logical and precise sequence while establishing inter-relationships between project stages Presents ideas in a manner that is prescriptive and eliminates ambiguity |
| Oral Communication | 1.1, 1.2, 2.1, 2.2 | Determines requirements through active listening, use of open-ended questioning and paraphrasing Uses appropriate language and style to present complex or technical information and ideas appropriate to the audience Facilitates successful discussions by comparing and building on ideas of others and ensuring a win-win outcome |
| Numeracy | 3.2, 4.2-4.4 | Uses sound mathematical assumptions and applies equations in developing cost-benefit analyses, budgets and cash flows |
| Get the work done | All | Sequences and schedules complex activities, monitors implementation and manages relevant communications Uses systematic, analytical processes in complex, non-routine situations, setting goals, gathering relevant information, and identifying and evaluating options against agreed criteria May invest time in developing and shaping several options before making a final choice, using a combination of lateral and analytical thinking to choose an idea to suit needs, resources and constraints |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTPMG603 Manage ICT project planning | ICAPMG603A Manage IT project planning | Updated to meet Standards for Training Packages. | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.education.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2