# ICTPMG612 Manage ICT project initiation

Release: 1

ICTPMG612 Manage ICT project initiation

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 6.0. |

# Application

This unit describes the skills and knowledge required to initiate an Information and Communications Technology (ICT) project in small, medium and large organisations.

It applies to those who apply project management skills to establish the necessary foundation to facilitate successful delivery of agreed project outcomes.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Project management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Define project | 1.1 Define business problems and initial project scope according to organisational requirements 1.2 Identify key stakeholders and analyse stakeholder requirements 1.3 Define constraints that may impact project |
| 2. Develop project business case | 2.1 Identify and document project objectives and benefits 2.2 Identify and select feasible ICT solutions 2.3 Develop the business case according to organisational procedures 2.4 Present business case to required personnel and seek and respond to feedback |
| 3. Select project approach | 3.1 Identify project core technology areas according to project requirements 3.2 Identify and document solution approach requirements 3.3 Negotiate project outcomes with required personnel |
| 4. Establish ICT project team | 4.1 Identify and select team members according to project requirements 4.2 Establish and document team member roles and responsibilities 4.3 Develop and document a cohesive technical team 4.4 Develop and document support plan for team members according to project requirements 4.5 Submit documentation to required personnel and seek and respond to feedback |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| SKILL | DESCRIPTION |
| --- | --- |
| Numeracy | Tests viability of data by completing estimates and cost comparisons using relevant mathematical calculations |
| Oral communication | Uses effective verbal techniques such as active listening, open-ended questioning and paraphrasing to articulate requirements and facilitate discussions and presentation using relevant industry language for intended audience |
| Reading | Analyses complex textual data to ascertain requirements |
| Writing | Prepares well-structured and cohesive documents presenting alternative views, evidence and recommendations, utilising technical and relevant industry language |
| Teamwork | Invests time and energy in building rapport with others as an integral part of all work-based interactions Plays a lead role in situations requiring effective collaboration, demonstrating high level influencing skills, focusing and shaping awareness, and engaging and motivating others Shares knowledge, experience information and resources with others as an integral part of work relationships Seeks to establish a climate in which it is possible to clarify and share the real needs and issues |
| Planning and organising | Sequences and schedules complex activities, monitors implementation and manages relevant communication |
| Self-management | Demonstrates use of systematic, analytical processes in complex, non-routine situations, setting goals, gathering relevant information, and identifying and evaluating options against agreed criteria Uses formal analytical and lateral thinking techniques for identifying issues, generating and evaluating feasible ICT solutions Selects ICT solutions, using strategic and operational analysis of digital trends Identifies and follows explicit and implicit protocols and meets expectations associated with own role |

# Unit Mapping Information

Supersedes and is equivalent to ICTPMG602 Manage ICT project initiation.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2

Assessment Requirements for ICTPMG612 Manage ICT project initiation

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 6.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

produce a comprehensive business case using an Information and Communications Technology (ICT) project implementation approach that considers core technology limitations and project constraints on at least one occasion.

In the course of the above, the candidate must:

document processes and outcomes

establish and work in a cohesive project team.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

characteristics of leadership and technical teams as it applies to managing ICT projects

consultation and communication methodologies, styles and strategies, including interviewing techniques required when managing a project

estimation and cost analysis techniques relating to managing ICT projects

process of establishing technical teams and determining stages of team development

process of setting objectives and conducting a benefits analysis

organisational values, policies and processes that are applicable to ICT projects and teams

project management methodologies and tools, and how they apply in a formal project management methodology

process of determining team roles, and delegation process in a multi-project methodology context relating to managing ICT projects

technology solution models and frameworks applicable to managing ICT projects.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

industry software packages

organisation’s deliverables and project scope

organisation’s unfulfilled legislative need.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2