# ICTPMG615 Manage ICT project closure

Release: 1

ICTPMG615 Manage ICT project closure

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 6.0. |

# Application

This unit describes the skills and knowledge required to decommission or close an Information and Communications Technology (ICT) project in small, medium and large organisations.

The unit applies to project managers who use advanced project-management skills in undertaking a strategic assessment of the status of a project.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Project management

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Evaluate project performance | 1.1 Collect project performance metrics according to organisational requirements 1.2 Debrief project team on project performance 1.3 Debrief project stakeholders 1.4 Summarise and document results according to organisational policies and procedures 1.5 Lodge documentation according to organisational requirements |
| 2. Finalise project | 2.1 Review project performance and determine if project should be continued, decommissioned or closed 2.2 Assess impact of continuing, decommissioning or closing project 2.3 Recommend management action to required governing authority 2.4 Decommission or close project according to requirements |
| 3. Action outstanding activities | 3.1 Identify outstanding activities and create and document action plan 3.2 Assign responsibilities to action outstanding activities 3.3 Follow up on outstanding activities and confirm completion 3.4 Obtain final task sign off from required personnel |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| SKILL | DESCRIPTION |
| --- | --- |
| Numeracy | Analyses complex numerical information embedded in performance metrics |
| Oral communication | Uses applicable language and style for intended audience to present information and facilitate debrief sessions, utilising active listening, questioning and summarising |
| Reading | Analyses complex textual data to ascertain completion of project components and identify issues and root causes to facilitate formulation of required recommendation |
| Writing | Prepares required documentation presenting ideas and information utilising technical and relevant industry language to stakeholders |
| Planning and organising | Operates from a broad conceptual plan, developing the operational detail in stages, regularly reviewing priorities and performance during implementation, and identifying and addressing issues |
| Problem solving | Uses nuanced understanding of context to recognise anomalies and subtle deviations to normal expectations, focusing attention and remedying problems as they arise |
| Self-management | Sequences and schedules complex activities, monitors implementation and manages relevant communication Uses systematic, analytical processes in complex, non-routine situations, setting goals, gathering relevant information, and identifying and evaluating options against agreed criteria |

# Unit Mapping Information

Supersedes and is equivalent to ICTPMG605 Manage ICT project closure.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2

Assessment Requirements for ICTPMG615 Manage ICT project closure

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 6.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

manage at least one complex ICT project closure, including:

reviewing project documentation and project metrics

analysing project performance

recommending and planning decommissioning of project.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

role of project stakeholders relating to managing ICT project closure

problem-solving techniques to address issues relating to project closure

project management methods, practices and processes relating to project closure

project performance metrics relating to managing ICT project closure.

# Assessment Conditions

Skills in this unit must be demonstrated in a workplace or simulated environment where the conditions are typical of those in a working environment in this industry.

This includes access to:

industry software packages.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2