# ICTSAS511 Prioritise ICT change requests

Release: 1

ICTSAS511 Prioritise ICT change requests

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 1.0. |

# Application

This unit describes the skills and knowledge required to analyse and prioritise change requests as part of managing information and communications technology (ICT) systems that undergo continual change.

It applies to experienced individuals who provide technical advice, guidance and leadership in resolution of specified problems, and may have responsibility for organising others.

No licensing, legislative, or certification requirements apply to this unit at the time of publication.

# Unit Sector

Systems administration and support

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Classify and monitor change requests | 1.1 Receive and record change requests from the client or other sources 1.2 Classify and prioritise change requests according to business guidelines and service level agreements (SLAs) |
| 2. Determine priority settings | 2.1 Identify risks to business continuity and prioritise changes that reduce risks for implementation 2.2 Evaluate costs and benefits of implementing changes against the current system 2.3 Examine benefits and costs of how and when a change is made, including risks to business continuity 2.4 Schedule change analysis according to business down periods and periods of business-critical activities |
| 3. Develop change analysis work plan to develop and implement changes | 3.1 Analyse similar change requests that might be developed and implemented simultaneously 3.2 Determine impact to the system and organisation of methodology and timing of change 3.3 Notify reason for the change to key stakeholders 3.4 Determine resources necessary to carry out the change development, taking into account time and cost constraints 3.5 Develop a change plan based on change analysis 3.6 Review change-plan documentation to ensure it is completed according to system documentation standards 3.7 Forward change plan to appropriate person for consideration and decision |
| 4. Confirm change plan is complete and satisfies client | 4.1 Conduct feedback session with client groups to ensure change requirements are satisfactory 4.2 Complete follow-up work and make recommendations for changes in procedures or documentation |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.1, 2.3, 3.1, 3.6 | Interprets and analyses technical specifications and data and textual information from a range of sources to develop maintenance strategy |
| Writing | 1.1, 3.3, 3.5-3.7, 4.2 | Uses clear and accurate language and documentation formats appropriate to different audiences/purposes to convey technical and business information |
| Oral Communication | 1.1, 3.3, 3.7, 4.1, 4.2 | Facilitates groups to present and collect information and gain consensus on concepts Obtains information by listening and questioning and participates in verbal exchanges of information to negotiate solutions appropriate to a range of personnel and situations |
| Numeracy | 2.2-2.4, 3.1, 3.2, 3.4, 3.6 | Uses mathematical equations to calculate financial and technical data and organise schedules Accurately interprets, analyses and documents numerical and technical system data |
| Interact with others | 3.3, 3.7, 4.1 | Identifies and uses appropriate conventions and protocols when communicating with colleagues and stakeholders |
| Get the work done | 1.2, 2.1-2.4, 3.1-3.6, 4.2 | Develops plans to manage relatively complex routine and non-routine tasks with an awareness of how they might contribute to broader strategy and goals Uses problem solving techniques to analyse required outcomes in order to manage change to ICT systems |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTSAS511 Prioritise ICT change requests | ICASAS511A Prioritise IT change requests | Updated to meet Standards for Training Packages. Minor edit to the competency title. | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.education.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2