# ICTTEN522 Cut over new and replacement network equipment

Release: 1

ICTTEN522 Cut over new and replacement network equipment

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 7.0. |

# Application

This unit describes the skills and knowledge required to cut over new and replacement network equipment by checking plans, obtaining equipment and supplies, initiating tests and completing administrative tasks.

It applies to individuals who may be field officers, technicians and technical supervisors for carriers, contractors or other service providers, who are involved in fast changeover of new and existing equipment in networks, including digital switching and transmission, wireless and optical networks.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Telecommunications Networks Engineering

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Plan cut over strategy | 1.1 Obtain work details and scope from relevant personnel and arrange for site access in compliance with required security arrangements, legislation, codes, regulations and standards 1.2 Prepare a cut over management plan in agreement with relevant personnel, regulations and service obligations 1.3 Obtain available incident management plan, otherwise prepare a contingency plan according to organisational requirements 1.4 Notify relevant personnel of action planned and obtain authority to proceed |
| 2. Cut over and test required network equipment | 2.1 Perform cut over activities and tests according to the incident plan, technical manuals and specifications 2.2 Record and assess test results and confirm problems identified during cut over are rectified and escalated according to enterprise procedures 2.3 Analyse system monitoring alerts and alarms for fault conditions 2.4 Enact contingency plans in the event of major problems during cut over |
| 3. Complete administrative tasks | 3.1 Complete test result sheets and hand over to relevant personnel 3.2 Confirm functionality and that customer issues resulting from an incident have been resolved 3.3 Confirm site is cleaned and ready for operational staff 3.4 Complete work documentation and administrative tasks and forward to required area according to enterprise policy 3.5 Notify relevant personnel of project completion and obtain sign-off |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| SKILL | DESCRIPTION |
| --- | --- |
| Numeracy | Uses mathematical formulae to calculate measurements, analyse results and make adjustments to equipment and settings |
| Oral communication | Participates in verbal exchanges with personnel and customers to confirm requirements are properly understood Employs listening and questioning techniques to confirm understanding |
| Reading | Identifies, analyses and evaluates equipment specifications, equipment readings and settings |
| Writing | Prepares written reports and workplace documentation that communicates complex information clearly and effectively |
| Teamwork | Considers purpose and possible actions to take as a result of any work-required communication Selects required communication protocols and conventions in a broad range of work contexts, with a growing awareness of subtle impacts of choices made |
| Planning and organising | Uses a combination of formal, logical planning processes to identify required information, test strategies and resources |
| Problem solving | Makes decisions quickly in familiar situations requiring immediate attention, drawing on past experience to identify key variables and determine the best course of action Uses analytical processes to decide on a course of action, establishing criteria for deciding between options and seeking input and advice from others before taking action when necessary |
| Self-management | Works independently and collectively within broad parameters, with a strong sense of responsibility and ownership of goals, plans, decisions and outcomes, with specific reference to safe working practices and requirements |
| Technology | Understands key principles and concepts underpinning design and operation of digital systems and tools, and applies these as required |

# Unit Mapping Information

Supersedes and is equivalent to ICTTEN507 Cut over new and replacement network equipment.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2