# ICTWOR301 Organise resources

Release: 1

ICTWOR301 Organise resources

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 2.0. |

# Application

This unit describes the skills and knowledge required to organise resources for a telecommunications project in a client environment, including preparing and evaluating tenders, organising equipment and labour resources, and client training.

It applies to individuals who may be involved in assessing installation requirements, planning and performing installations, testing installed equipment and fault finding. It involves a degree of autonomy and may include limited supervision of others.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Telecommunications – workplace effectiveness

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Organise for third party supply | 1.1 Develop specifications and company criteria for material supply and purchasing, and include in appropriate tender documents 1.2 Prepare tender documents according to company policy 1.3 Identify likely material suppliers and invite to tender and supply 1.4 Evaluate and accept tenders as appropriate to company policy 1.5 Negotiate price and conditions of purchase to company guidelines and satisfaction |
| 2. Organise supply of equipment and material | 2.1 Develop specifications detailing types and quantities of equipment and material 2.2 Notify supplier to deliver equipment and material to designated location within specified timeframe |
| 3. Organise client training | 3.1 Ascertain detail of training required from client and establish timeframe for client training 3.2 Determine and organise resources to undertake level of training required |
| 4. Assess and organise labour resources | 4.1 Produce estimate of total labour resources required, using standard installation times and allowing for contingencies 4.2 Determine required labour skills to meet resource allocation for planned activities 4.3 Establish workforce with required numbers and skills of staff to meet demand 4.4 Notify workforce of job requirements including work health and safety (WHS) considerations, and organise priorities to ensure agreed timeframe with client is met |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.3, 1.4 | Recognises and interprets written and visual text to determine key information and specific requirements and responsibilities |
| Writing | 1.1-1.3, 1.5, 2.1, 2.2, 3.1, 4.4 | Develops material for a specific audience, using clear and detailed language to convey explicit information, requirements and recommendations |
| Oral Communication | 1.3, 1.5, 2.3, 3.1, 4.1 | Participates in a verbal exchange of ideas and elicits the view and opinions of others by listening and questioning |
| Numeracy | 1.1, 1.4, 1.5, 2.1, 3.1, 4.1-4.3 | Uses mathematical skills to estimate materials and resource requirements |
| Navigate the world of work | 1.4, 1.5 | Recognises and follows company policies and guidelines when evaluating and selecting tenders and negotiating price and conditions |
| Get the work done | All | Applies formal processes when planning material and labour supply and client training tasks, producing plans with logically sequenced steps, reflecting some awareness of time and resource constraints and the needs of others in the immediate vicinity Initiates standard procedures when responding to familiar problems within labour supply context |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTWOR301 Organise resources | ICTWOR3028A Organise resources | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2

Assessment Requirements for ICTWOR301 Organise resources

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 2.0. |

# Performance Evidence

Evidence of the ability to:

accurately develop tenders for customer premises equipment (CPE) products, equipment, peripherals and associated equipment

assess tenders and provide a clear report outlining all options, including recommendations with supporting reasons

organise supply of equipment and material to designated location to meet specified timeframe

identify labour needs and organise labour to meet installation schedules

determine client training needs.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

outline appropriate engineering and design practices and procedures

identify appropriate tools, equipment and materials required to do the work

identify enterprise permit procedures and recording procedures

identify the work health and safety (WHS) practices

outline work planning and organisation theory

identify relevant plant and equipment operations

identify relevant statutory requirements

explain time management techniques.

# Assessment Conditions

Gather evidence to demonstrate consistent performance in conditions that are safe and replicate the workplace. Noise levels, production flow, interruptions and time variances must be typical of those experienced in the telecommunications – workplace effectiveness field of work and include access to:

a site for organising resources

enterprise and site-related documentation

regulatory, supplier and equipment documentation than impacts on activities.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2