# Assessment Requirements for ICTWOR303 Schedule resources

Release: 1

Assessment Requirements for ICTWOR303 Schedule resources

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 2.0. |

# Performance Evidence

Evidence of the ability to:

identify resource requirements from plans, equipment and system manuals, specifications and relevant enterprise policy

plan and provision to meet key dates and milestones for:

appropriately skilled labour

volume and type of material

monitor work progress, and coordinate and adjust resource requirements to meet client needs and cost parameters.

Note: If a specific volume or frequency is not stated, then evidence must be provided at least once.

# Knowledge Evidence

To complete the unit requirements safely and effectively, the individual must:

identify appropriate engineering and design practices and procedures

identify enterprise permit procedures and enterprise recording procedures

identify relevant industrial awards and work health and safety (WHS) practices

outline relevant plant and equipment operations

identify relevant statutory requirements

describe team communication processes and deadline setting

explain time management techniques

identify tools, equipment and materials required to do the work

outline work planning and organisational theory.

# Assessment Conditions

Gather evidence to demonstrate consistent performance in conditions that are safe and replicate the workplace. Noise levels, production flow, interruptions and time variances must be typical of those experienced in the telecommunications – workplace effectiveness field of work and include access to:

a suitable telecommunications operations site

current equipment

relevant enterprise and site related documentation

relevant regulatory, supplier and equipment documentation.

Assessors of this unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2