# ICTWOR305 Supervise worksite activities

Release: 1

ICTWOR305 Supervise worksite activities

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT Information and Communications Technology Training Package Version 2.0. |

# Application

This unit describes the skills and knowledge required to supervise small-scale projects with a limited range of technical skills.

It applies to individuals who may be involved in assessing installation requirements, planning and performing installations, testing installed equipment and fault finding. It involves a degree of autonomy and may include limited supervision of others.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Telecommunications – workplace effectiveness

# Elements and Performance Criteria

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare for worksite activities | 1.1 Clarify requirements of job with client and project personnel, and arrange access to site 1.2 Confirm resource requirements and allocate time and schedule activities with project manager following relevant legislation, codes, regulations and standards, site specific safety requirements and enterprise procedures 1.3 Document or articulate worksite activities plan and verify with project manager 1.4 Source materials and equipment and place orders according to enterprise policy 1.5 Confirm external agency licences and approvals 1.6 Notify affected parties of works to be undertaken 1.7 Inform staff of their responsibilities on site |
| 2. Supervise and monitor worksite activities | 2.1 Direct and supervise staff in work activities, following plan 2.2 Account for staff, activities and resource usage 2.3 Recognise contingency situations and take corrective actions in consultation with project manager |
| 3. Perform administrative tasks | 3.1 Undertake administrative tasks 3.2 Prepare simple report and present to project manager |

# Foundation Skills

This section describes language, literacy, numeracy and employment skills incorporated in the performance criteria that are required for competent performance.

| Skill | Performance Criteria | Description |
| --- | --- | --- |
| Reading | 1.2, 1.4, 1.5, 3.1 | Recognises and interprets text to determine key information and specific requirements and responsibilities |
| Writing | 1.1-1.3, 1.5-1.7, 2.1, 2.3, 3.1, 3.2 | Develops material for a specific audience using clear and detailed language |
| Oral Communication | 1.1-1.3, 1.5-1.7, 2.1, 2.3, 3.2 | Participates in a verbal exchange of ideas and elicits the views and opinions of others by listening and questioning |
| Numeracy | 1.2, 2.2 | Uses mathematical skills to estimate materials and evaluate and predict resource requirements |
| Navigate the world of work | 1.2-1.5 | Appreciates the implications of legal and regulatory responsibilities related to own work, and recognises some general legal principles applicable across work contexts Recognises and follows explicit and implicit enterprise policies and protocols, and meets expectations associated with own role |
| Interact with others | 1.1-1.7, 2.1-2.3 | Understands what to communicate, with whom and how when preparing, monitoring and supervising worksite activities Collaborates with others to achieve joint outcomes, playing an active role in facilitating effective group interaction, influencing direction and taking a leadership role when supervising and monitoring activities Uses a combination of formal, logical planning processes and an increasingly intuitive understanding of context to identify relevant information and risks, and identify and evaluate alternative strategies and resources when preparing, supervising and monitoring worksite activities Recognises and takes responsibility for addressing predictable and less predictable problems in familiar work contexts |

# Unit Mapping Information

| Code and title current version | Code and title previous version | Comments | Equivalence status |
| --- | --- | --- | --- |
| ICTWOR305 Supervise worksite activities | ICTWOR3127A Supervise worksite activities | Updated to meet Standards for Training Packages | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=a53af4e4-b400-484e-b778-71c9e9d6aff2