# ICTTEN4003A Estimate and quote for customer telecommunications equipment installation

Release: 1

ICTTEN4003A Estimate and quote for customer telecommunications equipment installation

# Modification History

Not Applicable

# Unit Descriptor

| Unit descriptor | This unit describes the performance outcomes, skills and knowledge required to estimate and quote for customer telecommunications equipment installation. It involves preparing detailed estimates and quotes and updating schematic drawings and specifications. No licensing, legislative, regulatory or certification requirements apply to this unit at the time of endorsement but users should confirm requirements with the relevant federal, state or territory authority. |
| --- | --- |

# Application of the Unit

| Application of the unit | Technical staff who estimate and quote for customer equipment installation apply the skills and knowledge in this unit. This unit applies to indoor and outdoor installation within a customer premises. It may be applied to domestic, commercial or industrial installations. Communications applications include digital and analog, telephony, data, video, digital broadcasting, computer networks, local area networks (LAN) and multimedia. |
| --- | --- |

# Licensing/Regulatory Information

Refer to Unit Descriptor

# Pre-Requisites

| Prerequisite units |  |  |
| --- | --- | --- |

# Employability Skills Information

| Employability skills | This unit contains employability skills. |
| --- | --- |

# Elements and Performance Criteria Pre-Content

| Elements describe the essential outcomes of a unit of competency. | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the required skills and knowledge section and the range statement. Assessment of performance is to be consistent with the evidence guide. |
| --- | --- |

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| 1. Confirm and update schematic drawings and specifications | 1.1. Obtain existing specifications and drawings and prepare additional or new schematic drawings and specifications for installation if required 1.2. Confirm all fittings, cable types and equipment locations with customer |
| 2. Price labour, materials and other relevant items and establish availability | 2.1. Obtain quotations and delivery dates from suppliers to ensure fair comparisons between suppliers 2.2. Estimate labour costs based on company or industry- labour rates and conditions 2.3. Check pricing documentation to ensure supply proposal matches customer specification for material, quality and performance |
| 3. Estimate labour, materials and other relevant item requirements | 3.1. Prepare estimations allowing for contingencies during installation and relevant legislation, codes, regulations and standards 3.2. Calculate costs using standard unit measures where relevant 3.3. Ensure estimates will return a profit on installation where appropriate |
| 4. Prepare and confirm quote with customer | 4.1. Prepare an equipment installation quote that meets customer requirements 4.2. Negotiate changes and variations to meet customer and company needs |
| 5. Establish customer's financial arrangements | 5.1. Obtain customer's approval of purchase arrangements and method of payment 5.2. Complete finance company negotiations successfully where required and obtain customer's agreement |

# Required Skills and Knowledge

REQUIRED SKILLS AND KNOWLEDGE

This section describes the skills and knowledge required for this unit.

Required skills

analytical skills to read and interpret drawings related to customer's telecommunications equipment communication skills to liaise and negotiate with customers and suppliers on technical and operational matters literacy skills to interpret technical documentation, such as equipment manuals and specifications numeracy skills to estimate and quote for telecommunications installation problem solving skills to solve equipment and logistics problems task management skills to work systematically with required attention to detail and adherence to all safety requirements technical skills to estimate requirements for customer telecommunications equipment installation

Required knowledge

features of customer telecommunications equipment legislation, codes of practice and other formal agreements that impact on the work activity manufacturer's requirements for safe operation of equipment processes and techniques required to prepare plans, estimate and quote for installations specific occupational health and safety (OHS) requirements relating to the activity and site conditions typical issues and challenges that occur when dealing with customers

# Evidence Guide

| EVIDENCE GUIDE |  |
| --- | --- |
| The evidence guide provides advice on assessment and must be read in conjunction with the performance criteria, required skills and knowledge, range statement and the Assessment Guidelines for the Training Package. |  |
| Overview of assessment |  |
| Critical aspects for assessment and evidence required to demonstrate competency in this unit | Evidence of the ability to: prepare detailed estimates, updated schematic drawings and specifications, including material and labour costs for telecommunications equipment installations negotiate with contractors on material availability and pricing for customer equipment installations complete detailed quotes for installations that allow for changes and variations prepare and confirm quote and financial arrangements with customer. |
| Context of, and specific resources for assessment | Assessment must ensure: sites on which estimates and quotes may be conducted relevant databases, licensing requirements and other site-related documentation. |
| Methods of assessment | A range of assessment methods should be used to assess practical skills and knowledge. The following examples are appropriate for this unit: review of a hands-on project completed by the candidate review written estimates and quotes with completed documentation oral or written questioning on the estimate and quote process. |
| Guidance information for assessment | Holistic assessment with other units relevant to the industry sector, workplace and job role is recommended, for example: ICTCBL2017A Alter services to existing cable system. Aboriginal people and other people from a non-English speaking background may have second language issues. Access must be provided to appropriate learning and assessment support when required. Assessment processes and techniques must be culturally appropriate, and appropriate to the oral communication skill level, and language and literacy capacity of the candidate and the work being performed. In all cases where practical assessment is used it will be combined with targeted questioning to assess required knowledge. Questioning techniques should not require language, literacy and numeracy skills beyond those required in this unit of competency. Where applicable, physical resources should include equipment modified for people with special needs. |

# Range Statement

| RANGE STATEMENT |  |
| --- | --- |
| The range statement relates to the unit of competency as a whole. It allows for different work environments and situations that may affect performance. Bold italicised wording, if used in the performance criteria, is detailed below. Essential operating conditions that may be present with training and assessment (depending on the work situation, needs of the candidate, accessibility of the item, and local industry and regional contexts) may also be included. |  |
| Customer specification may include: | cable connectors cost per cable length installed per outlet equipment types: bandwidth managers digital subscriber line (DSL): asymmetrical DSL (ADSL) digital broadcasting computer telephony integration (CTI) technologies modems network equipment private automatic branch exchange (PABX) radio frequency (RF) equipment single line telephones telephone systems video and data existing builders or electrical contractors schedule frames requirements for: equipment labour materials other resources timeframes scope of works support system. |
| Contingencies may include: | need for integration with existing building works schedules where available requirements for installation method or of any proprietary system being installed relevant constraints. |
| Relevant legislation, codes, regulations and standards include: | Australian Communications Industry Forum (ACIF) standards and codes AS Communications Cabling Manual (CCM) Volume 1 AS/NZS 3000:2007 AS/NZS 3080:2003 AS/NZS 3084:2003 AS/NZS 3085.1:2004 AS/NZS IEC 61935.1:2006 AS/NZS IEC 61935.2:2006 AS/NZS ISO/IEC 14763.3:2007 AS/NZS ISO/IEC 15018:2005 AS/NZS ISO/IEC 24702:2007 Australian building codes and regulations cabling security codes and regulations compliance with appropriate Australian Communications and Media Authority (ACMA) technical standard requirements for underground, aerial, Category 5, 6, 6A, 7 or 7A and unshielded twisted pairs (UTP) Environmental Protection Acts fire regulations Institute of Electrical and Electronics Engineers (IEEE) mining legislation noise abatement and heritage legislation OHS relevant international standards technical standards AS/ACIF S008:2006 and AS/ACIF S009:2006 Trade Practices Act. |
| Changes and variations may include: | availability delivery disputes insurance maintenance network/system security implications preparation of manuals restricted site access testing requirements time penalties. |
| Purchase arrangements may include: | buy, rent or lease option conditions of payment conditions surrounding installation/modification legal requirements service and warranty arrangements. |

# Unit Sector(s)

| Unit sector | Telecommunications |
| --- | --- |

# Co-requisite units

| Co-requisite units |  |  |
| --- | --- | --- |

# Competency field

| Competency field | Telecommunications networks engineering |
| --- | --- |