# ICTTEN4245A Design infrastructure for telecommunications network installations

Release 1

ICTTEN4245A Design infrastructure for telecommunications network installations

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with ICT10 Integrated Telecommunications Training Package Version 3.0. |

# Unit Descriptor

This unit describes the performance outcomes, skills and knowledge required to design supporting infrastructure for telecommunications network installations.

This includes carrier grade switching, transmission and access equipment and associated media, power and monitoring equipment and alarm systems, fibre distribution hubs (FDHs), and remote power feeds.

# Application of the Unit

Field officers, design technicians and technical supervisors from carriers, contractors and other service providers apply the skills and knowledge in this unit.

This unit may apply to switching, transmission and radio networks and the various transmission paths, including cable, optical fibre, radio, microwave and satellite.

This unit is one in a sequence of units that cover network design activities including:

design drawings and specifications

designing a dense wavelength division multiplexing (DWDM) system

designing infrastructure

estimating and quoting

site survey.

# Licensing/Regulatory Information

Licensing, legislative, regulatory and certification requirements apply to working at heights. If an elevated work platform (EWP) is required, verify state or territory law requirements for a licence to operate an EWP. Users should confirm requirements with the relevant federal, state or territory authority.

If working at heights, achievement of the unit ‘CPCPCM2015A Work safely on roofs’ from the CPC08 Construction, Plumbing and Services Training Package fulfils this requirement.

# Pre-Requisites

Nil

# Employability Skills Information

This unit contains employability skills.

# Elements and Performance Criteria Pre-Content

| Elements | Performance Criteria |
| --- | --- |
| Elements describe the essential outcomes of a unit of competency. | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the required skills and knowledge section and the range statement. Assessment of performance is to be consistent with the evidence guide. |

# Elements and Performance Criteria

| 1. Prepare for design of infrastructure work | 1.1 Review preparation to ensure work complies with requirements of relevant legislation, codes, regulations and standards 1.2 Notify customer to arrange site access and obtain plans and specifications 1.3 Conduct site survey to verify that infrastructure design requirements can be met 1.4 Identify site hazards and notify appropriate personnel to make site safe 1.5 Develop a design activity schedule to minimise disruption to the workplace according to relevant regulations and standards 1.6 Discuss material supplies, safety equipment, resources, tools and test equipment with the construction group so that they are available when required for installation |
| --- | --- |
| 2. Design network equipment infrastructure | 2.1 Prepare infrastructure designs according to electrical safety and work health and safety (WHS) and environmental requirements after consultation with operational staff 2.2 Design metal superstructure to house equipment according to manufacturer specifications 2.3 Design cable pathways, including cable distribution frames and support materials, according to specifications |
| 3. Design power infrastructure | 3.1 Design power supply and earthing according to specifications and standard electrical practices 3.2 Design battery and rectifier equipment for project according to manufacturer and WHS requirements 3.3 Design high Ohmeric distribution (HOD) and associated power distribution systems |
| 4. Design and monitor DC power distribution work | 4.1 Design power distribution work to meet electrical safety requirements and certifications 4.2 Monitor electrical work by qualified personnel to ensure compliance with installation plan 4.3 Identify and rectify faults where possible or escalate according to enterprise policy |
| 5. Complete documentation and restore site | 5.1 Attach infrastructure labels and designations according to enterprise requirements 5.2 Complete inspection sheets and declare asset ready for next stage of installation using appropriate sign-off documentation 5.3 Clean up and prepare site in readiness for next installation phase 5.4 Notify carrier and obtain sign-off |

# Required Skills and Knowledge

This section describes the skills and knowledge required for this unit.

Required skills

analytical skills to compare and evaluate most effective technical solutions

communication skills to:

liaise with carriers to ensure requirements are known

negotiate approvals and contract arrangements with suppliers and contractors

literacy skills to:

document technical requirements and procedures

interpret technical specifications and related documentation

numeracy skills to calculate budget requirements and limitations

planning and organising skills to:

make site access and equipment delivery arrangements

set out project requirements and priorities

problem-solving skills to account for unexpected variations to requirements

technical skills to:

perform cabling and terminating designs

use design tools to:

affix supports, cable trays and racks to surfaces

assemble infrastructure

work with construction materials.

Required knowledge

cabling types, connectors and cabling structures

common carrier telecommunications applications and related equipment

connections to carrier infrastructure or equipment

current legislation relating to installation of telecommunications equipment and connection to carrier services

environmental impacts, including options for green ICT installations

interface and interconnect solutions

network power requirements and electrical safety

network topologies

overview knowledge of network and transmission equipment

warranty information for equipment supplies and contractor work guarantees

WHS requirements for:

confined spaces

electrical safety

heights

lifting

materials handling

physical hazards.

# Evidence Guide

The evidence guide provides advice on assessment and must be read in conjunction with the performance criteria, required skills and knowledge, range statement and the Assessment Guidelines for the Training Package.

| Overview of assessment |  |
| --- | --- |
| Critical aspects for assessment and evidence required to demonstrate competency in this unit | Evidence of the ability to: conduct a site survey to identify infrastructure features, including: potential earthing locations cable routes locations for cables trays, data cabinets, telecommunication enclosures, and distributors design infrastructure for access network design protective earth and functional earth installations design power infrastructure design and monitor DC power distribution work. |
| Context of and specific resources for assessment | Assessment must ensure: site where installation of supporting infrastructure may be conducted use of plant, tools and equipment currently used in industry relevant regulatory and equipment documentation that impacts on work activities. |
| Method of assessment | A range of assessment methods should be used to assess practical skills and knowledge. The following examples are appropriate for this unit: direct observation of the candidate designing metal superstructure to house equipment direct observation of the candidate designing protective earth and functional earth installations review of design drawings prepared by the candidate oral or written questioning to assess knowledge of design issues, types of systems and applications. |
| Guidance information for assessment | Holistic assessment with other units relevant to the industry sector, workplace and job role is recommended, for example: ICTNPL4247A Apply compliance requirements to telecommunications work ICTTEN4241A Design network projects ICTTEN4242A Conduct site surveys to identify carrier installation requirements ICTTEN4243A Prepare design drawings and specifications for telecommunications installations ICTTEN4244A Estimate and quote for carrier telecommunications equipment installations ICTTEN4246A Design dense wavelength division multiplexing installations. Aboriginal people and other people from a non-English speaking background may have second language issues. Access must be provided to appropriate learning and assessment support when required. Assessment processes and techniques must be culturally appropriate, and appropriate to the oral communication skill level, and language and literacy capacity of the candidate and the work being performed. In all cases where practical assessment is used it will be combined with targeted questioning to assess required knowledge. Questioning techniques should not require language, literacy and numeracy skills beyond those required in this unit of competency. Where applicable, physical resources should include equipment modified for people with special needs. |

# Range Statement

The range statement relates to the unit of competency as a whole. It allows for different work environments and situations that may affect performance. Bold italicised wording, if used in the performance criteria, is detailed below. Essential operating conditions that may be present with training and assessment (depending on the work situation, needs of the candidate, accessibility of the item, and local industry and regional contexts) may also be included.

| Relevant legislation, codes, regulations and standards may include: | appropriate licences: crane forklift winch AS Communications Cabling Manual (CCM) Volume 1 AS/ACIF S008:2006 AS/ACIF S009:2006 AS/NZS 3000:2007 AS/NZS 3080:2003 AS/NZS 3084:2003 AS/NZS 3085.1:2004 AS/NZS IEC 61935.1:2006 AS/NZS IEC 61935.2:2006 AS/NZS ISO/IEC 14763.3:2007 AS/NZS ISO/IEC 15018:2005 AS/NZS ISO/IEC 24702:2007 Australian Construction Industry Forum (ACIF) standards and codes cabling security codes and regulations Environment Protection Acts WHS Acts and relevant codes and standards. |
| --- | --- |
| Customer may be: | architect asset manager builder nominated representative project manager service provider. |
| Site survey may include: | access cable tunnels equipment bays floor layout floor loadings lighting preparation area roof structures ventilation requirements wall structures. |
| Infrastructure may include: | air conditioning requirements alarm panels cable entries distribution frames duct and cable trays electrical supply equipment racks power supplies radio structure. |
| Hazards may include: | building debris earth potential rise (EPR) glass fibre live power lines manual handling mud and water natural gas and other gas build-up needle stick injury optical fibre cable, which may contain hazardous light radio frequency (RF) equipment emitting radiation remote power feeding services that operate at above telecommunications network voltage (TNV) vermin. |
| Material supplies may include: | back shelf cards cable racks cable trays, nuts and bolts distribution frames or blocks earth terminal and rod frames and cabinets insulation blocks iron support structures jumper wire lacing, twine and cable ties patch panels termination blocks. |
| Safety equipment may include: | electrical isolators elevated work platforms (EWP) harnesses manual lifters personal protective equipment: acid proof clothing earmuffs face masks gloves head protection kneepads safety boots safety glasses safety barriers. |
| Resources may include: | finance labour materials tools and test equipment vehicles. |
| Tools and test equipment may relate to: | test equipment: anti-static testers cable testers displacement tools humidity and temperature testers insulation testers load testers multimeters optical fibre power meters oscilloscopes tong meters volt meters tools: anti-static wrist strap PC board or sub-rack removal tool pliers power drills screwdrivers sockets soldering irons spanners. |
| WHS and environmental requirements may relate to: | decommissioning and isolating work site and lines before work begins environmental considerations: clean-up protection stormwater protection waste management identifying other services, including power and gas safety equipment: flashing lights gas and other hazard detection equipment safety barriers trench guards warning signs and tapes witches hats safe work practices, such as the safe use and handling of: asbestos chemicals materials tools and equipment work platforms special access requirements suitable light and ventilation. |
| Power distribution work may include: | 240V rectifier panels back-up motor generator set certifying electrical installation installation of power distribution panel and cables termination and connection of power cables to equipment testing of electrical cabling. |
| Qualified personnel may include: | confined spaces worker electrical contractor internal electrician lines worker power company staff track worker. |
| Labels and designations may include: | cabinets cables distribution panels racks vendor labels. |

# Unit Sector(s)

Telecommunications - Telecommunications networks engineering