# MEA112 Plan and implement civil aircraft maintenance activities

Release: 1

MEA112 Plan and implement civil aircraft maintenance activities

# Modification History

Release 1 - New unit of competency

# Application

This unit of competency covers all aviation maintenance activities. It requires application of maintenance planning and management skills to plan, implement, evaluate and report on aviation maintenance activities during scheduled or unscheduled maintenance while complying with all legislative and regulatory requirements. Work may be performed individually or as part of a team.

This is one of the units that must be attained to progress from Aircraft Maintenance Engineer (AME) to the grant of a maintenance certification licence under Civil Aviation Safety Regulation (CASR) Part 66, in accordance with the licensing provisions in the Companion Volume Implementation Guide.

The skills and knowledge covered by the units of competency at Certificate IV level listed in the MEA Aeroskills Training Package for the qualification leading to the applicable maintenance certification licence sought are prerequisite to the attainment of the elements of competency specified in this unit. This includes full coverage of the CASR Part 66 Avionics or Mechanical Syllabus subjects/topics.

# Pre-requisite Unit

# Competency Field

Aviation maintenance

# Unit Sector

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1. | Plan aircraft maintenance activities | 1.1 | Maintenance requirements are determined from applicable sources |
|  |  | 1.2 | Maintenance tasks are analysed and prioritised |
|  |  | 1.3 | Resource requirements are identified and allocated to ensure the timely and efficient completion of maintenance tasks |
|  |  | 1.4 | Maintenance tasks to be performed are recorded in a maintenance schedule in accordance with enterprise policies and procedures |
| 2. | Implement aircraft maintenance activities | 2.1 | Roles and responsibilities of maintenance personnel are communicated and agreed |
|  |  | 2.2 | Resources and equipment required to perform maintenance tasks are identified and arranged |
|  |  | 2.3 | Regular liaison with maintenance personnel is maintained to ensure scheduled/unscheduled tasks are being completed and continuity is maintained |
|  |  | 2.4 | Management/stakeholders are provided with regular updates on maintenance progress in the form of both written and verbal reports, including notes, worksheets, status reports, briefs and individual directives, as required |
|  |  | 2.5 | Maintenance activities are monitored to ensure compliance with prescribed instructions, policies, procedures and/or regulatory requirements |
|  |  | 2.6 | Advice and assistance with maintenance activities is provided, as required |
|  |  | 2.7 | Maintenance problems are resolved in accordance with the approved maintenance data |
|  |  | 2.8 | Proposed changes to the maintenance schedule are processed and negotiated with management/stakeholders |
| 3. | Evaluate and report maintenance outcomes | 3.1 | Final maintenance outcomes are evaluated against the schedule in accordance with enterprise policies and procedures |
|  |  | 3.2 | Maintenance reports are collated, evaluated and forwarded to appropriate management personnel in accordance with enterprise policies and procedures |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

| This field allows for different work environments and conditions that may affect performance. Essential operating conditions that may be present (depending on the work situation, needs of the candidate, accessibility of the item, and local industry and regional contexts) are included. |  |
| --- | --- |
| Maintenance requirements are determined from any or all of: | Maintenance releases Manufacturers’ maintenance manuals and servicing schedules Computer maintenance data systems Service bulletins Modification incorporation instructions Repair instructions Feedback from maintenance personnel and aircrew via Technical Logs or approved maintenance documentation Aircraft Maintenance Organisation (AMO) internal work instructions or directives Airworthiness Directives (ADs) |
| Resource requirements include: | Required numbers of personnel and their availability Personnel qualifications, experience and authorisations |
| Resources and equipment required to perform maintenance tasks include: | Personnel Spares Lubricants Consumables Tools Special equipment Personal protective equipment (PPE) Associated equipment including various items of ground support equipment |
| Prescribed instructions, policies, procedures and/or regulatory requirements include: | Manufacturers’ operating and maintenance manuals CASA-approved enterprise operation manuals Quality procedures and work instructions Work health and safety (WHS) policies and instructions, including material safety data sheets (MSDS) Management directives |
| Advice and assistance in maintenance activities include: | Fault diagnosis procedures Troubleshooting Damage assessment Assessment of repair cost effectiveness Assessment of replacement options Technical services advice or directives |
| Maintenance problems include: | Lack of resources Unanticipated breakdowns or faults Changes in priorities |
| Maintenance activities include: | Scheduled maintenance Unscheduled maintenance Configuration changes Modification incorporation Repair |

# Unit Mapping Information

Release 1 – equivalent to MEA112B Plan and implement civil aircraft maintenance activities

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=ce216c9c-04d5-4b3b-9bcf-4e81d0950371