# MEACOM0018 Manage deployed and detached aviation maintenance activities

Release: 1

MEACOM0018 Manage deployed and detached aviation maintenance activities

# Modification History

Release 1. Application changed. Elements and Performance Criteria changed. Foundation Skills made explicit. Assessment Requirements clarified. Supersedes and is equivalent to MEA130 Manage deployed/detached aviation maintenance activities.

# Application

This unit describes the skills and knowledge required to plan deployed aircraft maintenance, provide support to deployed maintenance personnel, and monitor and evaluate their activities within the Australian Defence Force (ADF) airworthiness jurisdiction. Work may be performed individually or as part of a team.

The unit applies to deployment and detachment activities at away-from-home bases of aircraft that are to be supported by a deployed maintenance team for scheduled and unscheduled maintenance. The work may be undertaken in Australia or overseas in military airfields, civilian airfields, and unprepared areas of operations.

The unit is used in workplaces that operate under the airworthiness regulatory systems of the Defence Aviation Safety Authority (DASA).

Any other relevant legislation, industry standards and codes of practice within Australia must be applied.

# Pre-requisite Unit

Nil.

# Competency Field

Aviation maintenance management

# Elements and Performance Criteria

| Elements Elements describe the essential outcomes. | Performance criteria Performance criteria describe the performance needed to demonstrate achievement of the element. |
| --- | --- |
| 1. Plan aircraft detachment maintenance activities | 1.1 Determine deployment/detachment objectives 1.2 Identify resource requirements, and obtain and allocate resources in line with identified objectives 1.3 Validate maintenance personnel qualifications and authorisations 1.4 Establish liaison with detachment locality authorities 1.5 Schedule detachment activities |
| 2. Prepare maintenance plan | 2.1 Incorporate short- and long-term goals into maintenance plan in line with flight or squadron objectives and priorities 2.2 Check maintenance plan to ensure it conforms to airworthiness regulations and ADF policies and procedures and that it reflects available resources 2.3 Develop realistic and relevant work objectives |
| 3. Detach aircraft | 3.1 Perform pre-detachment inspections and report deficiencies according to ADF policy and procedures 3.2 Brief designated personnel 3.3 Detach aircraft and equipment |
| 4. Provide technical airworthiness/engineering advice | 4.1 Submit maintenance interval extension requests as required and in line with organisational policy and procedures 4.2 Authorise carried forward unserviceabilities 4.3 Provide technical advice to higher authorities relating to maintenance and to design of modifications and repairs to aircraft structure or systems |
| 5. Monitor and evaluate maintenance activities | 5.1 Assess maintenance outcomes against maintenance plan goals and objectives 5.2 Identify and analyse deviations and problems and initiate required responses 5.3 Record and report maintenance outcomes according to ADF policy and procedures |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

Reading skills to interpret regulations, manuals and procedures.

Writing skills to communicate maintenance plans and outcomes.

Numeracy skills to interpret technical information.

Other foundation skills essential to performance are explicit in the performance criteria of this unit.

# Unit Mapping Information

Release 1. Supersedes and is equivalent to MEA130 Manage deployed/detached aviation maintenance activities.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=ce216c9c-04d5-4b3b-9bcf-4e81d0950371