# MEM14006 Plan work activities

Release: 1

MEM14006 Plan work activities

# Modification History

Release 1. Supersedes and is equivalent to MEM14005A Plan a complete activity

# Application

This unit of competency covers the skills and knowledge required to plan familiar work activities, whilst following established procedures and work health and safety (WHS) policies and procedures of the organisation.

Planning is undertaken by the individual performing the work. Individual plan components may require modification and prioritising to meet job requirements or to respond to unforeseen circumstances.

Where computations are required to be performed unit MEM12024 Perform computations should also be selected.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

Band:	A

Unit Weight:	4

# Pre-requisite Unit

| MEM13015 | Work safely and effectively in manufacturing and engineering |
| --- | --- |
| MEM16006 | Organise and communicate information |

# Competency Field

Planning

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Determine job requirements | 1.1 | Follow standard operating procedures (SOPs) |
|  |  | 1.2 | Identify outcomes and objectives and clarify with appropriate persons |
|  |  | 1.3 | Obtain and clarify relevant specifications and procedures |
|  |  | 1.4 | Identify and prioritise individual components of the plan |
|  |  | 1.5 | Select and use planning tools and techniques according to the requirements of the work |
|  |  | 1.6 | Check the plan for accuracy and relevancy to job requirements |
| 2 | Modify plan components | 2.1 | Modify the plan components, as necessary, to respond to unforeseen developments |
|  |  | 2.2 | Review the outcome of the work activity and, where necessary, identify future improvements to the plan |
| 3 | Follow WHS requirements | 3.1 | Comply with WHS requirements at all times |
|  |  | 3.2 | Identify WHS hazards and risks and implement appropriate risk control measures in accordance with SOPs |
|  |  | 3.3 | Select, use and maintain appropriate personal protective equipment (PPE) in accordance with SOPs |
|  |  | 3.4 | Raise WHS issues with designated personnel in accordance with SOPs |
|  |  | 3.5 | Report WHS related actions and incidents according to SOPs |

# Foundation Skills

This section describes those required skills (reading, writing, oral communication and numeracy) that are essential to workplace performance in this unit of competency.

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

| This field allows for different work environments and conditions that may affect performance. Essential operating conditions that may be present (depending on the work situation, needs of the candidate, accessibility of the item, and local industry and regional contexts) are included. |  |
| --- | --- |
| Plan components include one (1) or more of the following: | resources tools and equipment materials and parts overall timeframe job history quality requirements criteria for acceptable completion checks and tests outcome and performance requirements WHS requirements |
| Specifications include one (1) or more of the following: | task lists instructions manufacturer manuals diagrams and schematics technical drawings and sketches parts lists computer records |
| Planning techniques and tools include one (1) or more of the following: | scheduling time management brainstorming setting goals and defined outcomes prioritising review and evaluation strategies |
| Risk control measures include one (1) or more of the following: | eliminate the hazard substitute the hazard with a safer alternative isolate the hazard use engineering controls to reduce the risk use training to reduce the risk use PPE |

# Unit Mapping Information

Release 1. Supersedes and is equivalent to MEM14005A Plan a complete activity

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b7050d37-5fd0-4740-8f7d-3b7a49c10bb2

Assessment Requirements for MEM14006 Plan work activities

# Modification History

Release 1. Supersedes and is equivalent to MEM14005A Plan a complete activity

# Performance Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy the requirements of the elements and performance criteria on at least two (2) occasions and include:

following work instructions, standard operating procedures (SOPs) and safe work practices

planning a work activity using appropriate planning tools and techniques whilst following established procedures, including work health and safety (WHS) requirements

checking the plan to ensure accuracy and conformance and modifying the plan components, as necessary, to overcome any unforeseen difficulties or developments

identifying hazards and implementing appropriate risk control measures and procedures

selecting, using and maintaining relevant personal protective equipment (PPE)

evaluating the effectiveness of risk controls measures

providing proforma WHS reports in accordance with SOPs, as required.

# Knowledge Evidence

Evidence required to demonstrate the required knowledge for this unit must be relevant to and satisfy the requirements of the elements and performance criteria and include knowledge of:

safe work practices and procedures and use of PPE

relevant specifications

sources of advice relating to the objectives, requirements and specifications

timeframe for activity completion

quality requirements of the product or service

techniques and reasons for prioritising of each step in a plan

modifications that can be made to the plan to respond to unforeseen developments

risk control measures

reporting requirements for accidents, incidents and other non-conformances with WHS procedures.

# Assessment Conditions

Assessors must:

have vocational competency in planning work activities in a manufacturing and engineering environment at least to the level being assessed with relevant industry knowledge and experience

satisfy the assessor requirements in the Standards for Registered Training Organisations 2015 or its replacement and comply with the National Vocational Education and Training Regulator Act 2011, its replacement or equivalent legislation covering VET regulation in a non-referring state/territory as the case requires

Where possible assessment must occur in operational workplace situations. Where this is not possible or where personal safety or environmental damage are limiting factors, assessment must occur in a sufficiently rigorous simulated environment that reflects realistic operational workplace conditions. This must cover all aspects of workplace performance, including environment, task skills, task management skills, contingency management skills and job role environment skills

Conditions for assessment must include access to all tools, equipment, materials and documentation required, including relevant workplace procedures, product and manufacturing specifications

Assessment processes and techniques must be appropriate to the language, literacy and numeracy requirements of the work being performed and the needs of the candidate.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b7050d37-5fd0-4740-8f7d-3b7a49c10bb2