# Assessment Requirements for MEM234001 Plan and manage engineering-related projects or operations

Release: 1

Assessment Requirements for MEM234001 Plan and manage engineering-related projects or operations

# Modification History

Release 1. Supersedes and is equivalent to MEM234001A Plan and manage engineering-related projects or operations.

# Performance Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy the requirements of the elements and performance criteria and include:

identifying, planning and establishing engineering and organisation requirements for the project or operation

establishing resources required, including labour, materials, equipment within budgets and procedures on at least two occasions

investigating and validating performance analysis, modelling and simulation software

commencing project or operation management on at least two occasions including establishing support team and responsibilities

overcoming constraints and contingencies to achieve schedules and budgets as contained in business plan

undertaking appropriate internal and external reporting

managing continuous improvement.

Note: Where a volume and/or frequency is not specified, demonstration must be provided at least once.

# Knowledge Evidence

Evidence required to demonstrate the required knowledge for this unit must be relevant to and satisfy the requirements of the elements and performance criteria and include knowledge of:

types of situations where engineering-related projects or operations require high level para-professional engineering skills

personal authorities and priorities for projects or operations

appropriate technical and professional assistance

current options and trends in performance analysis, project and financial modelling, engineering-related modelling and simulation software, including underpinning program and software validation techniques

budget and control measurement and analysis techniques for project or operations management

project plan and schedule from project design activities

physical resource availability for project or operations

human resource and skills availability for engineering-related projects

accountability considerations including:

audit

recording and implementation requirements for projects or operations incorporating tenders

contracts

schedules

budgets

personnel and resource allocations

financial management procedures

standard operating procedures (SOPs)

maintenance procedures

technical documentation management including:

graphics and specifications

records of meetings

communications

negotiations

decisions and agreements with stakeholders

sources of information and resources including:

professional services

finance

accounts

taxation

legal

insurance

human resources (HR)

trade and industry contacts

contemporary contingency and constraints management approaches

implications for engineering projects or operations associated with typical financial planning and accounting processes that may relate to an engineering project or operation incorporating:

capital flow and liquidity

assets and liabilities

depreciation

balance sheet

costing

budgeting and cost control

break-even analysis

profit and loss

capital investment and return on investment

financial recordkeeping procedures for expenditures

typical legal requirements for engineering-related projects or operations

WHS requirements, codes of practice, regulations, standards and regulatory requirements for project or operations

risk management and reduction, current safe work method statements (SWMS), safety data sheets (SDS) and work permits

professional and ethical practice

tendering and contracts requirements and processes including agreement on design and specification, negotiations and optimisations, and provisions for variations, delays and penalties

work organisation and management theory

conflict resolution, problem-solving and decision-making.

# Assessment Conditions

Assessors must:

have vocational competency in planning and managing engineering-related projects or operations at least to the level being assessed with relevant industry knowledge and experience

satisfy the assessor requirements in the Standards for Registered Training Organisations 2015 or its replacement and comply with the National Vocational Education and Training Regulator Act 2011, its replacement or equivalent legislation covering VET regulation in a non-referring state/territory as the case requires.

Where possible assessment must occur in operational workplace situations. Where this is not possible or where personal safety or environmental damage are limiting factors, assessment must occur in a sufficiently rigorous simulated environment that reflects realistic operational workplace conditions that cover all aspects of workplace performance, including environment, task skills, task management skills, contingency management skills and job role environment skills.

Conditions for assessment must include access to all tools, equipment, materials and documentation required including relevant workplace procedures, product and manufacturing specifications.

Assessment processes and techniques must be appropriate to the language, literacy and numeracy requirements of the work being performed and the needs of the candidate.

# Links

Companion Volume Implementation Guides are available on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b7050d37-5fd0-4740-8f7d-3b7a49c10bb2