# Assessment Requirements for MSFFL3052 Plan and cost flooring technology work

Release: 1

Assessment Requirements for MSFFL3052 Plan and cost flooring technology work

# Modification History

Release 1. Supersedes and is equivalent to MSFFL3001 Plan and cost flooring technology work.

# Performance Evidence

There must be evidence the candidate has completed the tasks outlined in the elements and performance criteria of this unit, and:

planned, costed and documented 3 flooring installation jobs that have different requirements in terms of:

scope and nature of products and/or services

labour costs

material costs

major equipment usage

site conditions

created scale floor plans in both manual and digital formats

used the following processes correctly in estimating and costing the 3 jobs:

estimation

measurement

the four basic mathematical operations – addition, subtraction, multiplication and division

calculation of percentage mark-ups

calculation of Goods and Services Tax (GST).

# Knowledge Evidence

There must be evidence the candidate has knowledge of:

implications of Australian Standards on planning and costing of work for the relevant flooring materials

mathematical procedures for estimation and measurement, including calculation of area and estimation of material and labour requirements

site conditions and how they may impact planning and costing of work:

access requirements

building project status

heating/cooling requirements

humidity

lighting

power supply

security arrangements

temperature

ventilation

how to draw a floor plan to scale

products and/or services for which costings are being prepared, including:

sources of information

features, options and suitability for different customer requirements including requirements for preparation, installation and finishing

legal and ethical considerations

costs involved in providing products/services:

materials, tools and major equipment for preparation, installation and finishing

labour rates and their components (normal and overtime estimates, both direct and indirect costs covering employees and contractors)

production time and cost

transport and delivery

overhead components

project management principles and their application to planning of flooring installations

components of a work plan that inform job costing, including:

covering and/or installation type

finishing

floor preparation

personnel and timings by labour type

transportation methods and costs

work area isolation and/or protection

work permits, as applicable

work timings and program

industry sector and enterprise costing and quoting procedures:

mark-up percentages

application of GST

documentation formats and inclusions for quotations and contracts

terms and conditions included in quotations

checking and approval processes

procedures to address variations.

# Assessment Conditions

Skills must have been demonstrated in the workplace or in a simulated environment that reflects workplace conditions and contingencies. The following conditions must be met for this unit:

use of suitable facilities, equipment and resources, including:

details of customer requirements

sites requiring installation of flooring materials

measuring equipment

site assessment information

manual drawing materials

digital drawing software

information technology hardware

workplace procedures and costing schedules for planning and costing of work.

Assessors must satisfy the NVR/AQTF mandatory competency requirements for assessors.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0601ab95-583a-4e93-b2d4-cfb27b03ed73