# Assessment Requirements for MSFGG4016 Plan and coordinate commercial glazing installations

Release: 1

Assessment Requirements for MSFGG4016 Plan and coordinate commercial glazing installations

# Modification History

Release1. Supersedes and is equivalent to MSFGG4008 Undertake planning and coordination for commercial glazing installation operations.

# Performance Evidence

There must be evidence the candidate has completed the tasks outlined in the elements and performance criteria of this unit, and:

planned and coordinated 2 commercial glazing installations in accordance with contract requirements.

# Knowledge Evidence

There must be evidence the candidate has knowledge of:

state or territory building and construction codes, standards and government regulations relevant to the glass installation being undertaken

glass industry standards, codes of practice and commercial glass handling and installation techniques

certification requirements for glass installation work performed under regulations or local authority requirements and processes and timeframes for regulatory approvals

features, formats and inclusions in contract documentation and how to interpret these

types and features of other documentation used for planning installation:

key stakeholders in commercial installations and communication requirements with these people:

client

construction professionals, internal and external

regulatory inspectors

communication and negotiation techniques for establishing and maintaining effective working relationships on site

potential site requirements and limitations, and how these are managed:

access permits

access limitations and challenges and impact on work

communication protocols

delivery processes

impact of other building and construction personnel and/or equipment

safety requirements

regulatory requirements

potential installation resource requirements, both internal and external:

human, including staff labour and subcontractors

physical, including plant, equipment and materials

financial

project management and critical path techniques:

planning and scheduling

documentation

monitoring

communication

quality control processes and how these are implemented.

# Assessment Conditions

Skills must have been demonstrated in the workplace and at worksites requiring commercial glazing installations.

Assessors must satisfy the NVR/AQTF mandatory competency requirements for assessors.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0601ab95-583a-4e93-b2d4-cfb27b03ed73