# Assessment Requirements for MSFKB3012 Plan kitchen and bathroom projects

Release: 1

Assessment Requirements for MSFKB3012 Plan kitchen and bathroom projects

# Modification History

Release 1. Changes to code, application, elements, performance criteria, assessment requirements. Foundation skills added. Range of conditions removed. Assessment requirements changed.

# Performance Evidence

There must be evidence the candidate has completed the tasks outlined in the elements and performance criteria of this unit, and:

planned and documented the work process for 3 different projects, 1 of which must be a kitchen and 1 of which must be a bathroom.

# Knowledge Evidence

There must be evidence the candidate has knowledge of:

roles and responsibilities of those typically involved in kitchen and bathroom projects, and their involvement at different stages of the project, including at least 7 of the following:

architects

colour consultants

designers

material and component suppliers

builders

cabinetmakers

electricians

flooring specialists

glaziers

painters

plumbers / gas fitters

stonemasons

tilers

waterproofers

key stages and sequencing of kitchen and bathroom projects and what each stage involves:

concept design

design specification

planning approval

technical site assessment/site measure

demolition

construction:

services

waterproofing

installation

differences between renovation and new build projects

project planning and implementation, including:

sequence of operations

budget

timelines

allocation and delivery of resources

contingencies

features of cabinets and components commonly used in kitchen and bathroom projects, including manufacturing methodologies

supply chains for kitchen and bathroom components and materials.

# Assessment Conditions

Skills must have been demonstrated in the workplace or in a simulated environment that reflects workplace conditions and contingencies. The following conditions must be met for this unit:

use of suitable facilities, equipment and resources, including:

project documentation.

Assessors must satisfy the NVR/AQTF mandatory competency requirements for assessors.

# Links

Companion Volume implementation guides are found in VETNet – - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=0601ab95-583a-4e93-b2d4-cfb27b03ed73