# MSS027018 Undertake complex environmental project work

Release: 1

MSS027018 Undertake complex environmental project work

# Modification History

Release 1. Updated unit code. Changes to elements and performance criteria. Range of conditions removed. Assessment requirements amended. Equivalent outcome.

# Application

This unit describes the skills and knowledge to carry out complex environmental project activities and/or coordinate the activities of concurrent projects. Personnel are required to review and confirm the requirements of each project activity, organise and carry out project activities, oversee the progress of projects activities and finalise the work in each case. They may be responsible for all or some project deliverables, work in teams on aspects of projects, and may liaise with multiple clients.

This unit applies to environmental site coordinators, environmental managers and senior environmental officers working in all industry sectors. They may also work under the supervision of an environmental scientist or engineer, site manager or workplace environmental manager.

No licensing or certification requirements exist at the time of publication. Relevant legislation, industry standards and codes of practice within Australia must be applied.

# Pre-requisite Unit

| MSS025023 | Plan and conduct environmental project work |
| --- | --- |

# Competency Field

Project management

# Unit Sector

Environmental

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Review and confirm project requirements with manager | 1.1 | Confirm own role, limits of responsibility and reporting requirements for assigned projects |
|  |  | 1.2 | Read and interpret workplace project management procedures and controls |
|  |  | 1.3 | Read and interpret background information for each project to clarify intended outcomes, key stakeholders, drivers and likely constraints |
|  |  | 1.4 | Read and interpret project plans and clarify roles and responsibilities of project team members, deliverables, timeframes, stakeholder involvement and available resources |
|  |  | 1.5 | Negotiate changes to project plans in accordance with workplace project management procedures |
|  |  | 1.6 | Update project plans with confirmed information for milestones, resources, team members and stakeholder details |
| 2 | Organise and undertake project activities | 2.1 | Use project management tools to achieve efficient integration and sequencing of projects activities |
|  |  | 2.2 | Consolidate schedules of activities, timeframes and milestones on a single planning management framework to enable efficient monitoring of each project activity |
|  |  | 2.3 | Identify possible and actual clashes in activities and negotiate alternatives with management |
|  |  | 2.4 | Carry out own project tasks in accordance with project plans and manage any variations in accordance with workplace project management procedures |
|  |  | 2.5 | Capture, record and store required project information and data |
|  |  | 2.6 | Support project team members to achieve project milestones and assigned outputs with resources available |
|  |  | 2.7 | Seek manager’s advice when challenges are beyond own technical competence or when input from environmental specialists is required |
| 3 | Manage the progress of multiple projects | 3.1 | Anticipate risks to progress or achievement of project outcomes and notify relevant personnel in accordance with risk management plans |
|  |  | 3.2 | Monitor completion of project activities and progress against targets and milestones |
|  |  | 3.3 | Negotiate and implement corrective actions with project team members and managers in accordance with workplace project management procedures and controls |
|  |  | 3.4 | Develop solutions in response to project problems and unforeseen or changed circumstances in consultation with manager |
|  |  | 3.5 | Provide regular project reports in accordance with project plans and workplace project management procedures |
| 4 | Finalise project activities | 4.1 | Provide deliverables for each project activity in accordance with the specified timeframe and quality standards |
|  |  | 4.2 | Provide deliverables for each project activity in accordance with the specified timeframe and quality standards |
|  |  | 4.3 | Ensure all project records are accurate and complete |
|  |  | 4.4 | Evaluate project processes to identify unresolved issues and recommend opportunities for improvement of future project activities |
|  |  | 4.5 | Write timely and accurate project reports in accordance with workplace project management procedures and using the specified style, language and formats |
|  |  | 4.6 | Archive project information and return borrowed and unused resources in accordance with workplace project management procedures |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance.

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Unit Mapping Information

Release 1. Supersedes and is equivalent to MSS027010 Undertake complex environmental project work.

# Links

The MSS Sustainability Companion Volume implementation Guides are available from VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=5b04f318-804f-4dc0-9463-c3fb9a3fe998

Assessment Requirements for MSS027018 Undertake complex environmental project work

# Modification History

Release 1. Updated unit code. Changes to elements and performance criteria. Range of conditions removed. Assessment requirements amended. Equivalent outcome.

# Performance Evidence

There must be evidence the candidate has completed the tasks outlined in the elements and performance criteria of this unit, and:

scoped, planned and managed at least 2 projects or project activities that involved complex environmental work (either individually or as part of a team), including managing or monitoring projects and activities associated with one or more of the following:

planning, operation or closure of construction, infrastructure, industrial and mining sites

rehabilitation of sites

revegetation of sites

management of pests

acid sulphate soils

acid rock drainage

wetlands

stormwater systems

air quality, dust and emissions or odours

water quality and water supply or use issues

contaminated sites

waste, stockpiles and waste rock dumps

protection of biodiversity

acquisition and commissioning of complex equipment

significant quality improvement projects

set-up and operation of remote sensing sites

set-up and operation of groundwater bores

investigating a multifaceted or difficult environmental complaint, non-conformance or incident.

# Knowledge Evidence

There must be evidence the candidate has knowledge of:

environmental protection and management terminology, concepts and principles used in job role

legislative, regulatory, permit, licensing and approval requirements and processes relevant to site and project activities

workplace business goals, key performance indicators and key result areas relevant to site and project activities

site and project characteristics, nature of activities conducted at site, environmental management values, environmental issues, risks and impacts

workplace environmental management plans, procedures, control measures and management actions for site and project activities

project management principles

project plan components

project management software and tools

project information and data

workplace project management procedures and controls, including:

project governance requirements

stakeholder management

quality standards

risk management plans

record management and reporting, confidentiality and security of information

quotation, tendering, procurement and contract management procedures, and delegations

financial management procedures

human resource management procedures and industrial agreements

solutions to project problems

techniques for achieving effective communication, teamwork and cooperation; negotiating and resolving conflict

troubleshooting and problem-solving techniques.

# Assessment Conditions

Skills must have been demonstrated in the workplace or in a simulated environment that reflects workplace conditions, contingencies, facilities, equipment and resources.

Assessors must satisfy the NVR/AQTF mandatory competency requirements for assessors.

# Links

The MSS Sustainability Companion Volume implementation Guides are available from VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=5b04f318-804f-4dc0-9463-c3fb9a3fe998