# PMAOPS560 Plan and design tailings management facilities

Release: 1

PMAOPS560 Plan and design tailings management facilities

# Modification History

Release 1. Supersedes and is equivalent to PMAOPS560A Plan and design tailings management facilities

# Application

This unit of competency covers the skills and knowledge required to plan and design tailings management facilities (TMF). It applies where the activities of a metals, minerals or other processing plant produces waste in the form of tailings (e.g. slag and slurry) or wastewater.

This unit of competency applies to health, safety and environment (HSE) managers/officers, frontline managers, site managers/officers or those in similar roles who are required to develop risk identification and management strategies (business and environmental) and scope and design tailings disposal management systems and facilities.

This unit of competency applies to a person who has the responsibility for the planning and design of a company’s tailings waste management system or the planning and design of tailings-specific disposal sites from the early stage metalliferous processes. This would include the planning and design of an environmental management system focused on continual improvement to review, prevent, mitigate or ameliorate adverse environmental impacts and which will provide for the safe storage and disposal of residual wastes and process residues.

This unit of competency applies to early stage metal beneficiation processes, typically associated with aluminium, iron, gold, copper, tin, silver, lead and zinc, and similar processes. The TMF will have deposited material suspended in varying levels of water ranging from slurry (e.g. ‘red mud’), through high slump pastes (e.g. filter cake) to low slump pastes; the focus being sub-aerial deposition (not subaqueous or sea deposition).

However, with appropriate contextualisation this unit of competency may be applied to other types of waste deposited in a TMF, including overburden, slag or other solid waste products from later metalliferous processes.

No occupational licensing or certification requirements apply to this unit at the time of publication.

Some jurisdictions may define requirements for tailings storage facility design, construction and ongoing management. Users should check with the relevant authorities and adhere to any such requirements.

# Pre-requisite Unit

Nil

# Competency Field

Operations

# Unit Sector

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Prepare for work | 1.1 | Identify work requirements |
|  |  | 1.2 | Identify and control work health and safety (WHS) hazards and identify risks to the environment |
|  |  | 1.3 | Coordinate with appropriate personnel, including facility managers and team members |
| 2 | Research waste/tailings management requirements | 2.1 | Research and identify the type and volume of waste generated from process operations |
|  |  | 2.2 | Research and identify the type and amount of waste management equipment required |
|  |  | 2.3 | Research and identify specific legislation relevant to tailings storage facility design, construction and ongoing management |
|  |  | 2.4 | Identify any organisational-specific waste management requirements, practices or processes |
|  |  | 2.5 | Search for, and cost out, tailings equipment, resources, development and maintenance requirements |
|  |  | 2.6 | Research waste risk management plans and practices |
|  |  | 2.7 | Research environmental, WHS and community implications to waste management plan and design |
|  |  | 2.8 | Consolidate findings from waste/tailings management requirements, and research and use to inform planning and design considerations |
| 3 | Undertake site investigations | 3.1 | Conduct initial site visit to inform the planning and design of TMF requirements |
|  |  | 3.2 | Determine facility needs, including scope for variation (i.e. diurnal and process variations) |
|  |  | 3.3 | Plan contingencies for developing or future situations which may require action to be pre-planned |
|  |  | 3.4 | Adjust initial planning and design plans, as appropriate, to incorporate findings of investigations |
|  |  | 3.5 | Collect samples and information from site visit for further investigation to inform waste management planning and design |
|  |  | 3.6 | Identify key operating personnel, practices and equipment to be considered in the planning and design phase |
| 4 | Analyse and assess design criteria | 4.1 | Analyse and assess the design criteria requirements for the type and volume of waste generated from process operations |
|  |  | 4.2 | Analyse and assess the design criteria for the type and amount of waste management equipment required |
|  |  | 4.3 | Analyse and assess design criteria based on the specific legislation required |
|  |  | 4.4 | Analyse and assess design criteria in line with organisational-specific waste management requirements, practices or processes |
|  |  | 4.5 | Analyse and assess tailings equipment, resources, development and maintenance requirements, and cost implications |
|  |  | 4.6 | Analyse and assess risk management plan design criteria |
|  |  | 4.7 | Analyse and assess implications to operational personnel, training needs and human resource requirements |
|  |  | 4.8 | Analyse and assess safety concerns |
| 5 | Assist drafting of TMF construction plan | 5.1 | Plan and review tailings management scope |
|  |  | 5.2 | Develop timeline, schedule, milestone dates and time management plan |
|  |  | 5.3 | Develop cost management plan with built-in review and tracking processes |
|  |  | 5.4 | Develop quality management criteria plan with periodic reviews |
|  |  | 5.5 | Develop skill, knowledge, training and human resource requirements with built-in review processes |
|  |  | 5.6 | Develop information generation, distribution and communication plan with structured review of outcomes |
|  |  | 5.7 | Develop risk management plan with risk management strategies, issues registers, opportunities identification and review of outcomes protocols |
|  |  | 5.8 | Develop procurement management plan complete with procurement criteria and requirements, procurement contract management processes and review periods |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance.

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

| This field allows for different work environments and conditions that may affect performance. Essential operating conditions that may be present (depending on the work situation, needs of the candidate, accessibility of the item, and local industry and regional contexts) are included. |  |
| --- | --- |
| Regulatory framework | The latest version of all legislation, regulations, industry codes of practice and Australian/international standards, or the version specified by the local regulatory authority, must be used, and include one or more of the following: legislative requirements, including work health and safety (WHS) industry codes of practice and guidelines environmental regulations and guidelines Australian and other standards licence and certification requirements NSW Dams Safety Act, 1978 and the New South Wales the Dams Safety Committee or similar bodies in other states/territories All operations to which this unit applies are subject to stringent health, safety and environment (HSE) requirements, which may be imposed through state/territory or federal legislation, and these must not be compromised at any time. Where there is an apparent conflict between performance criteria and HSE requirements, the HSE requirements take precedence |
| Hazards | Hazards include one or more of the following: overtopping of dam wall breach/collapse of dam wall construction hazards operational hazards (e.g. drowning) eco hazards (e.g. wildlife) hazardous products and materials slippery surfaces, spills or leaks extreme weather other hazards that might arise |
| Procedures | All operations must be performed in accordance with relevant procedures. Procedures are written, verbal, visual, computer-based or in some other form, include one or more of the following: emergency procedures work instructions standard operating procedures (SOPs) safe work method statements (SWMS) formulas/recipes batch sheets temporary instructions any similar instructions provided for the smooth running of the plant |
| Logs and reports | Logs and reports include one or more of the following: paper or electronic-based logs and reports verbal/radio reports reporting items found which require action |
| Design criteria | Design criteria include providing sufficient capacity for the adequate functioning of the TMF and include the following: minimising risk of rupture of the tailings slurry delivery pipeline or decant water return pipeline minimising risk of rainfall induced erosion of the tailings facility containment wall or water imbalance minimising of geotechnical failure/excessive deformation of containment wall provision for overfilling with tailings beyond management facility capacity, especially the result of unpredicted tailings production minimising unplanned seepage of hazardous materials through the dam wall or through the foundation into the ground water protection against dust emissions especially of toxic materials provision for unplanned or uncontained floodwater in high rainfall areas |
| Work requirements | Work requirements will be identified from one or more of the following: briefings handovers orders compliance documentation product specifications nature and scope of tasks achievement targets operational conditions lighting conditions plant or equipment defects hazards and potential hazards coordination requirements or issues geological data site survey data site layout and out of bounds areas worksite inspection requirements |

# Unit Mapping Information

Release 1. Supersedes and is equivalent to PMAOPS560A Plan and design tailings management facilities

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=9fc2cf53-e570-4e9f-ad6a-b228ffdb6875