# Assessment Requirements for PMC557001 Manage trials

Release: 1

Assessment Requirements for PMC557001 Manage trials

# Modification History

Release 1. Supersedes and is equivalent to PMC557001A Manage trials

# Performance Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy the requirements of the elements and performance criteria and demonstrate the ability to:

read and interpret test results, technical information, technical specifications, instruments/control panels and drawings/schematics

define purpose of trial and confirm with stakeholders

determine information requirements, relevant sources of data and data collection methods

develop detailed plan/s for implementing the trial

coordinate and monitor implementation of trial

analyse trial data to determine outcomes of the trial and recommend whether to:

adopt the trial as standard

perform another trial with some changes

stay with the status quo

take other action which is outside the initial scope but which is consistent with the results of the trial

communicate and negotiate agreements with internal and external stakeholders, including one or more of:

customer representatives

technical experts

regulators

management

designers

recognise and respond to potential and actual problems

recognise and interpret unexpected results

communicate technical information verbally and in writing

apply complex and/or theoretical mathematical calculations, statistics

solve complex problems within or arising from the trials.

# Knowledge Evidence

Must provide evidence that demonstrates knowledge relevant to their job sufficient to fulfil their job role, including knowledge of:

problem/trial purpose definition techniques

risk management protocols and procedures

indicators of problems that may arise in trialling and possible responses, including:

immediately ceasing the trial

modifications to trial

modifications to monitoring/data collection

calculations and statistics relevant to the trial

project/trial planning and management

production/trial scheduling

identifying trial resource requirements, including:

materials

plant and equipment

required utilities

waste disposal/emission control and similar

time allocation

personnel

competencies of personnel

space

data manipulation hardware/software

communication protocols and methods of achieving them

data analysis/interpretation methods

protocols and regulatory limits on discussions of results and recommendations

regulatory framework

hierarchy of control

hazards that may arise in the job/work environment and:

their possible causes

potential consequences

appropriate risk controls.

# Assessment Conditions

The unit should be assessed holistically and the judgement of competence shall be based on a holistic assessment of the evidence.

The collection of performance evidence is best done from a report and/or folio of evidence drawn from:

a single project which provides sufficient evidence of the requirements of all the elements and performance criteria

multiple smaller projects which together provide sufficient evidence of the requirements of all the elements and performance criteria.

A third-party report, or similar, may be needed to testify to the work done by the individual, particularly when the project has been done as part of a project team.

Assessment should use a real project in an operational workplace. Where this is not possible or where personal safety or environmental damage are limiting factors assessment must occur using a sufficiently rigorous simulated environment that reflects realistic operational workplace conditions. This must cover all aspects of workplace performance, including environment, task skills, task management skills, contingency management skills and job role environment skills.

Assessment in a simulated environment should use evidence collected from demonstration of skills and one or more of:

walk-throughs

pilot plant operation

industry-based case studies/scenarios

‘what ifs’.

Knowledge evidence may be collected concurrently with performance evidence or through an independent process, such as workbooks, written assessments or interviews.

Assessment processes and techniques must be appropriate to the language, literacy and numeracy requirements of the work being performed and the needs of the candidate.

Conditions for assessment must include access to all tools, equipment, materials and documentation required, including relevant workplace procedures, product and manufacturing specifications associated with this unit.

The regulatory framework will be reflected in workplace policies and procedures and is not required to be independently assessed.

Foundation skills are integral to competent performance of the unit and should not be assessed separately.

Assessors must satisfy the assessor competency requirements that are in place at the time of the assessment as set by the VET regulator.

In addition the assessor or anyone acting in subject matter expert role in assessment shall demonstrate both technical competency and currency. If the assessor cannot demonstrate technical competency and currency they shall assess with a subject matter expert who does meet these requirements.

Technical competence can be demonstrated through one or more of:

relevant VET or other qualification/Statement of Attainment

appropriate workplace experience undertaking the type of work being assessed under routine and non-routine conditions

appropriate workplace experience supervising/evaluating the type of work being assessed under routine and non-routine conditions

Currency can be demonstrated through one or more of:

being currently employed undertaking the type of work being assessed

being employed by the organisation undertaking the type of work being assessed and having maintained currency in accordance with that organisation’s policies and procedures

having consulted/had contact with an organisation undertaking the type of work being assessed within the last twelve months, the consultation/contact being related to assessment

conducting on the job training/assessments of the type of work being assessed

being an active member of a relevant professional body and participating in activities relevant to the assessment of this type of work.

# Links

MSA Training Package Implementation Guides - http://mskills.org.au/training-packages/info/