# Assessment Requirements for PPMPLN401 Implement production plan

Release: 1

Assessment Requirements for PPMPLN401 Implement production plan

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version released with PPM Pulp and Paper Manufacturing Training Package Version 3.0. |

# Performance Evidence

An individual demonstrating competency must satisfy all of the elements and performance criteria in this unit.

There must evidence that the individual has planned, implemented and monitored at least two operational work requirements according to organisation production plan, including for each work requirement:

documented a work plan that:

identifies the scope of the operational work

provides a break down, schedule and timelines for work activities for team and individual team members

identifies quality control points and contingencies to address potential problems

identifies safety hazards and risk control measures to address hazards

communicated clear instructions, and assisted team members to achieve work requirements against work plan

applied the appropriate action to rectify system and quality problems

evaluated the work plan against completed work and identified at least one improvement for future work processes

completed accurate detailed records for the production work.

# Knowledge Evidence

An individual must be able to demonstrate the knowledge required to perform the tasks outlined in the elements and performance criteria of this unit. This includes knowledge of:

purpose and components of the organisational production plan

purpose, components and processes to develop, implement and monitor a work plan to achieve performance, quality and time requirements

workplace quality standards and procedures, including setting control points and measures

workplace and legislative health and safety requirements and risk measures relevant to operational work, including risk and hazard identification, emergency procedures, handling chemical and hazardous substances, high risk load shifting, licensing requirements, plant clearance and permit systems

relevant workplace and legislative environmental sustainability requirements and practices for operational work, including workplace biotechnological applications and processes

troubleshooting and problem-solving techniques relevant to operational work

techniques and processes used to evaluate effectiveness of work plan for continuous improvement

workplace recording and reporting procedures relevant to operational work.

# Assessment Conditions

Assessment of the skills in this unit of competency must take place under the following conditions:

physical conditions:

skills must be demonstrated in a manufacturing facility or an environment that accurately represents workplace conditions

resources, equipment and materials:

system and equipment relevant to operational work

software applications/workplace documentation for developing plans and reports

specifications:

workplace and standard operating procedures relating to operational work, including health and safety, environmental, risks and hazards identification, plant isolation and quality requirements

relationships:

relevant personnel for the purposes of communicating information.

Assessors of his unit must satisfy the requirements for assessors in applicable vocational education and training legislation, frameworks and/or standards.

# Links

Companion Volumes, including Implementation Guides, are available at VETNet: - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=12998f8d-d0ac-40bc-a69e-72a600d4fd93