# PSPMGT006 Develop a business case

Release: 1

PSPMGT006 Develop a business case

# Modification History

| Release | Comments |
| --- | --- |
| 1 | This unit was released in PSP Public Sector Training Package release 1.0 and meets the Standards for Training Packages. This unit supersedes and is equivalent to PSPMNGT607B Develop a business case. Unit code updated Content and formatting updated to comply with new standards All PC transitioned from passive to active voice |

# Application

This unit describes the skills required to perform market analysis, development and cost options, and justify for a recommended business solution.

This unit applies to those developing appropriate and cost-effective business solutions.

The skills and knowledge described in this unit must be applied within the legislative, regulatory and policy environment in which they are carried out. Organisational policies and procedures must be consulted and adhered to.

Those undertaking this unit would work autonomously, performing complex tasks in a range of familiar contexts.

No licensing, legislative or certification requirements apply to unit at the time of publication.

# Competency Field

Management

# Elements and Performance Criteria

| ELEMENTS | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the range of conditions section. |
| 1. Research a business case | 1.1 Identify and confirm business problem. 1.2 Analyse key stakeholder requirements to clarify objectives. 1.3 Consider a range of factors to identify opportunities and constraints. 1.4 Conduct market analysis. |
| 2. Examine business solutions | 2.1 Analyse and document business and technical impacts and risks. 2.2 Analyse community, environmental and human resource impacts. 2.3 Canvas for alternative solutions and their financial implications and discuss with senior management and business case originator. |
| 3. Construct a business case | 3.1 Develop options and determine and document impacts, risks, costs and stakeholders. 3.2 Make and justify recommendations. |
| 4. Finalise a business case | 4.1 Present business case and explain recommendations. 4.2 Obtain approvals and management endorsement. |

# Foundation Skills

Foundation skills are embedded within the elements and performance criteria of this unit.

# Unit Mapping Information

This unit supersedes and is equivalent to PSPMNGT607B Develop a business case.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623