# PSPPCM007 Manage contracts

Release: 1

PSPPCM007 Manage contracts

# Modification History

| Release | Comments |
| --- | --- |
| 1 | This unit was released in PSP Public Sector Training Package release 1.0 and meets the Standards for Training Packages. This unit supersedes and is equivalent to PSPPROC414A Manage contracts. Unit code updated Content and formatting updated to comply with new standards All PC transitioned from passive to active voice |

# Application

This unit describes the skills required to manage contracts. It includes undertaking preparations, establishing and maintaining contract management arrangements, monitoring and maintaining contract performance, and completing and reviewing contracts.

This unit applies to those working as public sector employees with responsibilities relating to contract management.

The skills and knowledge described in this unit must be applied within the legislative, regulatory and policy environment in which they are carried out. Organisational policies and procedures must be consulted and adhered to.

Those undertaking this unit would work autonomously with management responsibilities while performing complex tasks in familiar contexts.

No licensing, legislative or certification requirements apply to unit at the time of publication.

# Competency Field

Procurement

# Elements and Performance Criteria

| ELEMENTS | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the range of conditions section. |
| 1. Prepare to manage a contract | 1.1 Confirm and clarify contract requirements, approvals and funding arrangements and identify obligations and limits of authority. 1.2 Clarify and assist with contract administration issues by contacting specialists and stakeholders and confirm operational elements of the contract. 1.3 Identify and clarify key contract clauses. 1.4 Identify and confirm process, timings, and key performance indicators with stakeholders. 1.5 Develop or review the risk management plan. 1.6 Develop or obtain contract management strategy and enter key details from the contract. 1.7 Form contract management team and allocate roles and responsibilities. |
| 2. Implement a contract management strategy | 2.1 Confirm and implement start-up or transition arrangements. 2.2 Establish information and contractor and stakeholder communication strategies. 2.3 Monitor and update risk management plan. 2.4 Manage relationship with contractors and stakeholders. 2.5 Obtain specialist expertise as necessary for progress meetings and for advice on or resolution of contract issues. 2.6 Maintain contract information and documentation. |
| 3. Monitor and maintain performance of a contract | 3.1 Ensure obligations to contractor and stakeholders are met. 3.2 Use monitoring and control measures and performance indicators to manage performance of contract and ensure that all obligations under the agreement are being met. 3.3 Manage contract variations. 3.4 Investigate and resolve or refer disputes and complaints. 3.5 Manage negotiation of contract issues. 3.6 Maintain communication with all stakeholders on the performance of the contract. |
| 4. Complete and review contract | 4.1 Confirm client satisfaction with contract deliverables. 4.2 Finalise, amend, cancel or terminate contracts. 4.3 Manage close-out, and renewal of contract or transition to a new contract. 4.4 Review contract management, contractor performance, user satisfaction and audit results. 4.5 Document and explain variances to measures or outcomes that are not met in full. 4.6 Report on contractor performance and review contract management practice and make recommendations for improvement. |

# Foundation Skills

Foundation skills are embedded within the elements and performance criteria of this unit.

# Unit Mapping Information

This unit supersedes and is equivalent to PSPPROC414A Manage contracts.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=bebbece7-ff48-4d2c-8876-405679019623