# RIICAR401D Supervise rehabilitation operations

Release: 2

RIICAR401D Supervise rehabilitation operations

# Modification History

| #### Release | #### Comment |
| --- | --- |
| 1 | This unit replaces RIICAR401A Supervise rehabilitation operations |
| 2 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |

# Application

This unit describes a participant’s skills and knowledge required to supervise rehabilitation operations in the Resources and Infrastructure Industries.

This unit is appropriate for those in supervisory or technical specialist roles

No licensing, legislation or certification requirements apply to this unit at the time of publication.

# Elements and Performance Criteria

| 1. Plan and prepare for the supervision of rehabilitation operations | 1.1 Access, interpret, apply and share with team members rehabilitation documentation and ensure the work activity is compliant 1.2 Access, interpret, apply and share with team members required geological, hydrological and survey data 1.3 Consult with team members to prepare an action plan which meets site rehabilitation requirements 1.4 Access and provide the necessary resources 1.5 Provide clear and timely instructions to all parties involved |
| --- | --- |
| 2. Monitor, adjust and report on execution of the operations | 2.1 Ensure safe, effective and efficient execution of rehabilitation tasks 2.2 Monitor rehabilitation operation performance to ensure compliance with site rehabilitation requirements 2.3 Adjust work programs where required to achieve planned outcomes 2.4 Complete and submit written reports 2.5 Recommend changes to improve safety, efficiency and effectiveness |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit. Further information is available in the Resources and Infrastructure Industry Training Package Companion Volume.

# Unit Mapping Information

RIICAR401A Supervise rehabilitation operations

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272

Assessment Requirements for RIICAR401D Supervise rehabilitation operations

# Modification History

| #### Release | #### Comment |
| --- | --- |
| 1 | This unit replaces RIICAR401A Supervise rehabilitation operations |
| 2 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |

# Performance Evidence

Evidence is required to be collected that demonstrates a candidate’s competency in this unit. Evidence must be relevant to the roles within this sector’s work operations and satisfy all of the requirements of the performance criteria of this unit and include evidence that the candidate:

locates and applies relevant legislation, documentation, policies and procedures

implements the requirements, procedures and techniques for the safe, effective and efficient supervision of rehabilitation operations including:

accessing and providing the necessary resources

preparing rehabilitation action plans

monitoring performance and reporting

works effectively with others to undertake and complete the supervision of rehabilitation operations tasks that meets the required outcomes including:

consulting with team members to share information and prepare action plans

providing clear and timely written and verbal instructions

demonstrates completion of supervising rehabilitation operations that safely, effectively and efficiently meets all of the required outcomes on more than one (1) occasion including:

ensuring completion of rehabilitation operations

monitoring and adjusting work programs where required to achieve outcomes

recommending improvements for safety and efficiency

reporting on work activities and rehabilitation outcomes

# Knowledge Evidence

The candidate must demonstrate knowledge in supervising rehabilitation operations through:

effective team leadership

appropriate operational techniques

selecting, providing and assigning appropriate plant and equipment

developing and administering work plans

risk, statutory compliance, health, safety, environmental, quality and communication requirements and procedures

work planning techniques

work monitoring methods

# Assessment Conditions

An assessor of this unit must satisfy the requirements of the NVR/AQTF or their successors; and Industry regulations for certification and licensing: and,

this unit must be assessed in the context of this sector’s work environment; and,

this unit must be assessed in compliance with relevant legislation/regulation and using policies, procedures, processes and operational manuals directly related to the industry sector for which it is being assessed; and,

assessment may be conducted in conjunction with the assessment of other Units of Competency; and,

assessment must confirm consistent performance can be applied in a range of relevant workplace circumstances; and,

assessors must demonstrate the performance evidence, and knowledge evidence as outlined in this Unit of Competency, and through the minimum years of current* work experience specified below in an Industry sector relevant to the outcomes of the unit; or,

where the assessor does not meet experience requirements a co-assessment or partnership arrangement must exist between the qualified assessor and an Industry subject matter expert. The Industry subject matter expert should hold the unit being assessed (or an equivalent unit) and/or demonstrate equivalence of skills and knowledge at the unit level. An Industry technical expert must also demonstrate skills and knowledge from the minimum years of current work experience specified below in the Industry sector, including time spent in roles related to the unit being assessed; and,

assessor and Industry subject matter expert requirements differ depending on the Australian Qualifications Framework Level (AQF) of the qualification being assessed and/or Industry Sector as follows:

| #### Industry sector | #### AQF** Level | #### Required assessor or Industry subject matter expert experience |
| --- | --- | --- |
| Drilling, Metalliferous Mining, Coal Mining, Extractive (Quarrying) and Civil Construction | 1 | 1 Year |
|  | 2 | 2 Years |
| Drilling, Coal Mining and Extractive (Quarrying) | 3-6 | 3 Years |
| Metalliferous Mining and Civil Construction | 3-6 | 5 Years |
| Other sectors | Where this Unit is being assessed outside of the Resources and Infrastructure Sectors assessor and/or Industry subject matter expert experience should be in-line with industry standards for the sector in which it is being assessed and where no Industry standard is specified should comply with any relevant regulation. |  |

*Assessors can demonstrate current work experience through employment within Industry in a role relevant to the outcomes of the Unit; or, for external assessors this can be demonstrated through exposure to Industry by conducting frequent site assessments across various locations.

**Where a unit is being delivered outside of a Qualification the first numeric character in the Unit code should be considered to indicate the AQF level

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272