# RIICSG403E Supervise civil timber structure construction

Release: 1

RIICSG403E Supervise civil timber structure construction

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with RII Resources and Infrastructure Industry Training Package Version 6.0. |

# Application

This unit describes the skills and knowledge required to supervise civil timber structure construction, including implementing the job plan and overseeing and reporting on the execution of civil timber structure construction tasks.

It applies to those working in supervisory or technical specialist roles. They generally perform a broad range of operational activities in their area of responsibility and are responsible for monitoring a safe working environment.

Licensing, legislative and certification requirements that apply to this unit can vary between states, territories, and industry sectors. Users must check requirements with relevant body before applying the unit.

# Unit Sector

Civil construction

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Plan and prepare tasks | 1.1 Obtain, interpret and confirm work requirements 1.2 Access, interpret and apply documentation required to supervise civil timber structure construction and confirm work activity is compliant 1.3 Identify and address potential risks, hazards and environmental issues and implement control measures 1.4 Select and wear personal protective equipment according to site requirements 1.5 Prepare and implement a job plan that meets task requirements in consultation with team members 1.6 Confirm required resources are acquired and made available for task |
| 2. Prepare team members to execute tasks | 2.1 Identify team member training requirements and develop and implement training plans 2.2 Issue task instructions to team members and others involved according to job requirements |
| 3. Oversee execution of tasks | 3.1 Monitor civil timber structure construction task performance and confirm outcomes are achieved according to job requirements 3.2 Initiate adjustments to work processes and job plan as required to meet job requirements 3.3 Provide support to team members where tasks require problem solving 3.4 Monitor movements and hazards and identify and communicate changes to work environment |
| 4. Oversee housekeeping activities | 4.1 Check and confirm work area is cleared and materials are disposed of, reused, recycled or stored according to site requirements 4.2 Check and confirm plant, equipment and tool maintenance requirements are carried out and recorded according to manufacturer specifications and site requirements |
| 5. Report on execution of tasks | 5.1 Complete and submit reports according to site requirements 5.2 Recommend required changes to improve civil timber structure construction to meet job requirements |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Numeracy | Calculates basic measurements including mass and dimensions |
| Oral communication | Presents training plans and task instructions to a group using sector-specific vocabulary |
| Writing | Writes training plans, job plans and workplace reports and recommendations considering available resources and time frames |

# Unit Mapping Information

Supersedes and is equivalent to RIICSG403D Supervise civil timber construction.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272

Assessment Requirements for RIICSG403E Supervise civil timber structure construction

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with RII Resources and Infrastructure Industry Training Package Version 6.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

supervise civil timber structure construction on at least two occasions, including:

interpreting project contract specification requirements

applying procedures to problem solve

making decisions for activity

carrying out continuous improvement in meeting task outcomes.

During the above, the candidate must:

locate and apply required legislation, documentation, policies and procedures

implement procedures and techniques for the supervision of civil timber structure construction tasks, including:

calculating quantities for executing tasks, including:

volumes

grades

percentages

areas

resource consumption figures, including required supply rates

interpreting civil timber structure construction materials properties and test results

providing recommendations for improving civil timber structure construction tasks

work with others to plan, prepare and conduct civil timber structure construction tasks, including:

providing instruction and supervision to those involved in civil concrete structure construction tasks using communication techniques and equipment

preparing for and conducting briefings, toolbox and site meeting

completing records and reporting systems, including preparing and presenting job reports

preparing and maintaining logbooks and diaries.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

legislation required to supervise civil timber structure construction

policies, procedures and documentation required to supervise civil timber structure construction, including those relating to:

risk assessment and management

statutory compliance

specifications

work health and safety

emergency response

communication techniques and equipment

environmental management

waste management

quality management

culture and heritage of site

coordination, timing and budgeting

workplace relationships

assessing operational techniques

assessing resource requirements

organisational, client and site operational requirements

materials quality and delivery

reporting requirements, including

task specifications

task drawings

activity scheduling

unit costs

overall task costs

principles and techniques required to supervise civil timber structure construction, including those related to:

civil timber structures, including:

bridges

jetties and wharves

retaining walls

noise barriers

civil timber structure construction tasks, including:

site preparation

site set up

timber erection

temporary bracing

shimming

fastening

task specific information and requirements, including:

site geological, geotechnical, hydrological and meteorological data

site engineering survey data

job plan development

devising and implementing training plans

team leadership

works planning

mentoring

estimating

identifying road geometry

civil timber structure construction monitoring

civil works construction sequencing

engineering surveys

ground surface treatment requirements and procedures, including proof rolling

pavement drainage requirements

civil timber structures construction plant and equipment capabilities and application, including maintenance requirements

relationship between various areas of civil works

civil timber structure construction and related activities terminology.

# Assessment Conditions

Mandatory conditions for assessment of this unit are stipulated below. The assessment must:

include access to:

personal protective equipment

equipment required to supervise civil timber structure construction

be conducted in a safe environment; and,

be assessed in the context of this sector’s work environment; and,

be assessed in compliance with relevant legislation/regulation and using policies, procedures and processes directly related to the industry sector for which it is being assessed; and,

confirm consistent performance can be applied in a range of relevant workplace circumstances.

Where personal safety or environmental damage are limiting factors, assessment may occur in a simulated work environment* provided it is realistic and sufficiently rigorous to cover all aspects of this sector’s workplace performance, including environment, task skills, task management skills, contingency management skills and job role environment skills.

### Assessor requirements

Assessors must be able to clearly demonstrate current and relevant industry knowledge and experience to satisfy the mandatory regulatory standards as set out in the Standards for Registered Training Organisations 2015/Australian Quality Training Framework mandatory requirements for assessors current at the time of assessment and any relevant licensing and certification requirements. This includes:

vocational competencies at least to the level being delivered and assessed

current industry skills directly relevant to the training and assessment being provided

current knowledge and skills in vocational training and learning that informs their training and assessment

formal relevant qualifications in training and assessment

having knowledge of and/or experience using the latest techniques and processes

possessing the required level of RII training product knowledge

having an understanding and knowledge of legislation and regulations relevant to the industry and to employment and workplaces

demonstrating the performance evidence, and knowledge evidence outlined in this unit of competency, and

the minimum years of current** work experience after competency has been obtained as specified below in an industry sector relevant to the outcomes of the unit.

It is also acceptable for the appropriately qualified assessor to work with an industry expert to conduct assessment together and for the industry expert to be involved in the assessment judgement. The industry expert must have current industry skills directly relevant to the training and assessment being provided. This means the industry subject matter expert must demonstrate skills and knowledge from the minimum years of current work experience after competency has been obtained as specified below, including time spent in roles related to the unit being assessed:

| #### Industry sector | #### AQF indicator level*** | #### Required assessor or industry subject matter expert experience |
| --- | --- | --- |
| Drilling, Metalliferous Mining, Coal Mining, Extractive (Quarrying) and Civil Infrastructure | 1 | 1 year |
|  | 2 | 2 years |
| Drilling, Coal Mining, Extractive (Quarrying), Metalliferous Mining and Civil Infrastructure | 3-6 | 3 years |
| Other sectors | Where this unit is being assessed outside of the resources and infrastructure sectors assessor and/or industry subject matter expert experience should be in-line with industry standards for the sector in which it is being assessed and where no industry standard is specified should comply with any relevant regulation. |  |

*Guidance on simulated environments has been stipulated in the Companion Volume Implementation Guide located on VETNet.

**Assessors can demonstrate current work experience through employment within industry in a role relevant to the outcomes of the unit; or, for external assessors this can be demonstrated through exposure to industry by conducting a minimum number of site assessments as determined by the relevant industry sector, across various locations.

*** While a unit of competency does not have an AQF level, where a unit is being delivered outside of a qualification the first numeric character in the unit code should be considered as the AQF indicator level for assessment purposes.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272