# RIICSG404E Supervise civil masonry, crib and gabion structure construction

Release: 1

RIICSG404E Supervise civil masonry, crib and gabion structure construction

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with RII Resources and Infrastructure Industry Training Package Version 6.0. |

# Application

This unit describes the skills and knowledge required to supervise civil masonry, crib and gabion structure construction, including implementing the job plan and overseeing and reporting on the execution of civil masonry, crib and gabion structure construction tasks.

It applies to those working in supervisory or technical specialist roles. They generally perform a broad range of operational activities in their area of responsibility and are responsible for monitoring a safe work environment.

Licensing, legislative and certification requirements that apply to this unit can vary between states, territories, and industry sectors. Users must check requirements with relevant body before applying the unit.

# Unit Sector

Civil construction

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Plan and prepare tasks | 1.1 Obtain, interpret and clarify work requirements 1.2 Access, interpret and apply documentation required to supervise civil masonry, crib and gabion structure construction and confirm work activity is compliant 1.3 Identify and address potential risks, hazards and environmental issues and implement control measures 1.4 Select and wear personal protective equipment according to site requirements 1.5 Prepare and implement a job plan that meets task requirements in consultation with team members 1.6 Confirm required resources are acquired and made available for task |
| 2. Prepare team members to execute tasks | 2.1 Identify team member training requirements and develop and implement training plans 2.2 Issue task instructions to team members and others involved according to job requirements |
| 3. Oversee execution of tasks | 3.1 Monitor civil masonry, crib and gabion structure construction task performance 3.2 Implement adjustments to work processes and job plan as required and confirm required outcomes are achieved 3.3 Oversee maintenance of plant, equipment and tools and confirm maintenance is recorded as required |
| 4. Report on execution of tasks | 4.1 Complete and submit reports according to site requirements 4.2 Recommend changes to improve civil masonry, crib and gabion structure construction |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Numeracy | Calculates basic measurements including mass and dimensions |
| Oral communication | Presents training plans and task instructions to a group using sector-specific vocabulary |
| Writing | Writes training plans, job plans and workplace reports and recommendations considering available resources and time frames |

# Unit Mapping Information

Supersedes and is equivalent to RIICSG404D Supervise civil masonry, crib and gabion structure construction.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272

Assessment Requirements for RIICSG404E Supervise civil masonry, crib and gabion structure construction

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with RII Resources and Infrastructure Industry Training Package Version 6.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

supervise civil masonry, crib and gabion structure construction on at least two occasions, including:

interpreting project contract specification requirements

applying procedures to problem solve

making decisions for activity

carrying out continuous improvement in meeting task outcomes.

During the above, the candidate must:

locate and apply required legislation, documentation, policies and procedures

implement procedures and techniques for the supervision of civil masonry, crib and gabion structure construction tasks, including:

calculating quantities for executing tasks, including:

volumes

tonnage required

grades

percentages

areas

resource consumption figures, including required supply rates

interpret civil masonry, crib and gabion structure construction materials properties and test results

work with others to plan, prepare and conduct civil masonry, crib and gabion structure construction tasks, including:

using communication techniques and equipment to provide instruction and supervision to those involved in civil masonry, crib and gabion structure construction tasks

preparing for and conducting briefings, toolbox and site meeting

complying with records and reporting systems, including preparing and presenting job reports

preparing and maintaining logbooks and diaries.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

legislation required to supervise civil masonry, crib and gabion structure construction

policies, procedures and documentation required to supervise civil masonry, crib and gabion structure construction, including those relating to:

risk assessment and management

statutory compliance

emergency response

communication techniques and equipment

organisational, client and site operational requirements

work health and safety

environmental management

quality management

specifications

materials quality and delivery

culture and heritage of site

coordination, timing and budgeting

workplace relationships

assessing operational techniques

assessing resource requirements

reporting requirements, including

task specifications

task drawings

activity scheduling

unit costs

overall task costs

principles and techniques required to supervise civil masonry, crib and gabion structure construction, including those relating to:

civil masonry, crib and gabion structures, including:

masonry walls and terraces

crib walls and terraces

gabion walls and terraces

causeways and fords

civil masonry, crib and gabion structure construction tasks, including:

site preparation

site set out

extraction

load and haulage

excavation shoring

slope management

temporary bracing

backfill

compaction and water application

surface finishing

line, grade and level control

task specific information and requirements, including:

site geological, geotechnical, hydrological and meteorological data

site engineering survey data

job plan development

devising and implementing training plans

team leadership

works planning

mentoring

estimating

civil works construction sequencing

civil masonry, crib and gabion structure construction monitoring

drainage requirements

engineering surveys masonry, crib and gabion structure construction

plant and equipment capabilities and application, including maintenance requirements

relationship between various areas of civil works

civil masonry, crib and gabion structure construction and related activities terminology.

# Assessment Conditions

Mandatory conditions for assessment of this unit are stipulated below. The assessment must:

include access to:

personal protective equipment

equipment required to supervise civil masonry, crib and gabion structure construction

be conducted in a safe environment; and,

be assessed in the context of this sector’s work environment; and,

be assessed in compliance with relevant legislation/regulation and using policies, procedures and processes directly related to the industry sector for which it is being assessed; and,

confirm consistent performance can be applied in a range of relevant workplace circumstances.

Where personal safety or environmental damage are limiting factors, assessment may occur in a simulated work environment* provided it is realistic and sufficiently rigorous to cover all aspects of this sector’s workplace performance, including environment, task skills, task management skills, contingency management skills and job role environment skills.

### Assessor requirements

Assessors must be able to clearly demonstrate current and relevant industry knowledge and experience to satisfy the mandatory regulatory standards as set out in the Standards for Registered Training Organisations 2015/Australian Quality Training Framework mandatory requirements for assessors current at the time of assessment and any relevant licensing and certification requirements. This includes:

vocational competencies at least to the level being delivered and assessed

current industry skills directly relevant to the training and assessment being provided

current knowledge and skills in vocational training and learning that informs their training and assessment

formal relevant qualifications in training and assessment

having knowledge of and/or experience using the latest techniques and processes

possessing the required level of RII training product knowledge

having an understanding and knowledge of legislation and regulations relevant to the industry and to employment and workplaces

demonstrating the performance evidence, and knowledge evidence outlined in this unit of competency, and

the minimum years of current** work experience after competency has been obtained as specified below in an industry sector relevant to the outcomes of the unit.

It is also acceptable for the appropriately qualified assessor to work with an industry expert to conduct assessment together and for the industry expert to be involved in the assessment judgement. The industry expert must have current industry skills directly relevant to the training and assessment being provided. This means the industry subject matter expert must demonstrate skills and knowledge from the minimum years of current work experience after competency has been obtained as specified below, including time spent in roles related to the unit being assessed:

| #### Industry sector | #### AQF indicator level*** | #### Required assessor or industry subject matter expert experience |
| --- | --- | --- |
| Drilling, Metalliferous Mining, Coal Mining, Extractive (Quarrying) and Civil Infrastructure | 1 | 1 year |
|  | 2 | 2 years |
| Drilling, Coal Mining, Extractive (Quarrying), Metalliferous Mining and Civil Infrastructure | 3-6 | 3 years |
| Other sectors | Where this unit is being assessed outside of the resources and infrastructure sectors assessor and/or industry subject matter expert experience should be in-line with industry standards for the sector in which it is being assessed and where no industry standard is specified should comply with any relevant regulation. |  |

*Guidance on simulated environments has been stipulated in the Companion Volume Implementation Guide located on VETNet.

**Assessors can demonstrate current work experience through employment within industry in a role relevant to the outcomes of the unit; or, for external assessors this can be demonstrated through exposure to industry by conducting a minimum number of site assessments as determined by the relevant industry sector, across various locations.

*** While a unit of competency does not have an AQF level, where a unit is being delivered outside of a qualification the first numeric character in the unit code should be considered as the AQF indicator level for assessment purposes.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272