# RIICWM601E Establish civil construction plans

Release: 1

RIICWM601E Establish civil construction plans

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with RII Resources and Infrastructure Industry Training Package Version 6.0. |

# Application

This unit describes the skills and knowledge required to establish civil construction plans, including planning for, initiating, monitoring and reporting on the establishment of civil construction plans.

It applies to those working in management or technical specialist roles. They generally perform complex, non-routine tasks involving strategic and planning activities and are responsible for establishing and maintaining operational systems and plans.

Licensing, legislative and certification requirements that apply to this unit can vary between states, territories, and industry sectors. Users must check requirements with relevant body before applying the unit.

# Unit Sector

Civil construction

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Prepare to establish civil construction plans | 1.1 Obtain, interpret and confirm work requirements 1.2 Access, interpret and apply documentation required to establish civil construction plans and confirm work activity is compliant 1.3 Confirm availability and accuracy of project information required for completion of civil construction plan 1.4 Prepare scope of work required for project completion |
| 2. Conduct the civil construction planning process | 2.1 Identify viable options for the construction program 2.2 Select preferred option and draft construction program in consultation with relevant team members and according to job requirements 2.3 Identify and allow for contingency requirements 2.4 Monitor and coordinate progress and involvement of other team members 2.5 Identify and schedule resources required for execution of the construction program 2.6 Identify key performance indicators to be used 2.7 Gain client agreement on construction milestones 2.8 Prepare a cost estimate of plan execution in consultation with relevant team members and according to job requirements 2.9 Gain approval of plan 2.10 Document the civil construction plan according to site procedures |
| 3. Initiate civil construction plans | 3.1 Acquire and make available required resources according to job requirements 3.2 Issue instructions to team members and others |
| 4. Monitor, adjust and report on the execution of civil construction plans | 4.1 Monitor civil construction plan performance according to job requirements 4.2 Initiate adjustments to civil construction plan according to job requirements 4.3 Provide ongoing clarification and advice to those applying the plan 4.4 Confirm reports are complete and submitted according to site requirements 4.5 Conduct a performance review of construction plan 4.6 Recommend improvements to tasks |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance but not explicit in the performance criteria.

| Skill | Description |
| --- | --- |
| Numeracy | Applies basic mathematics to calculate resourcing requirements and cost estimates |
| Oral communication | Presents workplace procedures and technical instructions to a group using sector-specific vocabulary |

# Unit Mapping Information

Supersedes and is equivalent to RIICWM601D Establish civil construction plans.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272

Assessment Requirements for RIICWM601E Establish civil construction plans

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with RII Resources and Infrastructure Industry Training Package Version 6.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

establish civil construction plans on at least two occasions, including:

identifying relevant information and scope of work to meet required outcomes

identifying viable program options and selecting programs that best meet required outcomes, including:

identifying contingency requirements

gaining client agreement on milestones

monitoring and coordinating progress of team members involved

identifying and scheduling required resources

identifying and monitoring key performance indicators

preparing cost estimates

gaining approval

documenting construction plan.

During the above, the candidate must:

locate and apply required legislation, documentation, policies and procedures

implement procedures and techniques for establishing civil construction plans, including accessing, interpreting and applying:

project plans, drawings and specifications

project construction briefs

project engineering survey information

project hydrological, meteorological and geotechnical data

innovative solutions and new technology

consultative processes

project scheduling and resource management technology

negotiation techniques

feedback techniques

work with others to establish civil construction plans that meets required outcomes, including:

providing clarification and advice

providing instruction and supervision to those involved using communication techniques and equipment

preparing for and conducting briefings, toolbox and site meetings

complying with written records and reporting systems

consulting with stakeholders.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

legislation required to establish civil construction plans

policies, procedures and documentation required to establish civil construction plans, including those relating to:

risk assessment and management

statutory compliance

work, health and safety

emergency response

communication techniques and equipment

environmental management

quality management

inspection and testing requirements and procedures

verbal and written communication, including:

briefings

toolbox meetings

site meetings

consultation and community relations

traffic management

staff training

construction plan review

construction plan documentation

construction plan reporting

construction plan approval

construction plan records filing

performance review

cost management

client liaison

scheduling

production rates

principles and techniques for establishing civil construction plans, including those related to:

team leadership and coordination

road user behaviour

civil works construction projects

cost estimation

construction plan development and implementation

civil construction works options

execution of civil works projects

use of innovation and new technology, including sourcing of information

selection of preferred construction program

types, characteristics, technical capabilities and limitations of materials, plant and equipment required for establishing civil construction plans.

# Assessment Conditions

Mandatory conditions for assessment of this unit are stipulated below. The assessment must:

include access to:

personal protective equipment

equipment required to establish civil construction plans

be conducted in a safe environment; and,

be assessed in the context of this sector’s work environment; and,

be assessed in compliance with relevant legislation/regulation and using policies, procedures and processes directly related to the industry sector for which it is being assessed; and,

confirm consistent performance can be applied in a range of relevant workplace circumstances.

Where personal safety or environmental damage are limiting factors, assessment may occur in a simulated work environment* provided it is realistic and sufficiently rigorous to cover all aspects of this sector’s workplace performance, including environment, task skills, task management skills, contingency management skills and job role environment skills.

Assessor requirements

Assessors must be able to clearly demonstrate current and relevant industry knowledge and experience to satisfy the mandatory regulatory standards as set out in the Standards for Registered Training Organisations 2015/Australian Quality Training Framework mandatory requirements for assessors current at the time of assessment and any relevant licensing and certification requirements. This includes:

vocational competencies at least to the level being delivered and assessed

current industry skills directly relevant to the training and assessment being provided

current knowledge and skills in vocational training and learning that informs their training and assessment

formal relevant qualifications in training and assessment

having knowledge of and/or experience using the latest techniques and processes

possessing the required level of RII training product knowledge

having an understanding and knowledge of legislation and regulations relevant to the industry and to employment and workplaces

demonstrating the performance evidence, and knowledge evidence outlined in this unit of competency, and

the minimum years of current** work experience after competency has been obtained as specified below in an industry sector relevant to the outcomes of the unit.

It is also acceptable for the appropriately qualified assessor to work with an industry expert to conduct assessment together and for the industry expert to be involved in the assessment judgement. The industry expert must have current industry skills directly relevant to the training and assessment being provided. This means the industry subject matter expert must demonstrate skills and knowledge from the minimum years of current work experience after competency has been obtained as specified below, including time spent in roles related to the unit being assessed:

| #### Industry sector | #### AQF indicator level*** | #### Required assessor or industry subject matter expert experience |
| --- | --- | --- |
| Drilling, Metalliferous Mining, Coal Mining, Extractive (Quarrying) and Civil Infrastructure | 1 | 1 year |
|  | 2 | 2 years |
| Drilling, Coal Mining, Extractive (Quarrying), Metalliferous Mining and Civil Infrastructure | 3-6 | 3 years |
| Other sectors | Where this unit is being assessed outside of the resources and infrastructure sectors assessor and/or industry subject matter expert experience should be in-line with industry standards for the sector in which it is being assessed and where no industry standard is specified should comply with any relevant regulation. |  |

*Guidance on simulated environments has been stipulated in the Companion Volume Implementation Guide located on VETNet.

**Assessors can demonstrate current work experience through employment within industry in a role relevant to the outcomes of the unit; or, for external assessors this can be demonstrated through exposure to industry by conducting a minimum number of site assessments as determined by the relevant industry sector, across various locations.

*** While a unit of competency does not have an AQF level, where a unit is being delivered outside of a qualification the first numeric character in the unit code should be considered as the AQF indicator level for assessment purposes.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272