# Assessment Requirements for RIICWM602E Establish civil works maintenance programs

Release: 1

Assessment Requirements for RIICWM602E Establish civil works maintenance programs

# Modification History

| Release | Comments |
| --- | --- |
| Release 1 | This version first released with RII Resources and Infrastructure Industry Training Package Version 6.0. |

# Performance Evidence

The candidate must demonstrate the ability to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including evidence of the ability to:

establish civil works maintenance programs on at least two occasions, including:

identifying information and scope of work to meet required outcomes

identifying viable program options and selecting programs that best meet required outcomes, including:

classifying levels of serviceability of assets

prioritising maintenance works

calculating maintenance resource quantities and program costs

maintaining maintenance program cost records

identifying contingency requirements

gaining client agreement on milestones

monitoring and coordinating progress of other team members involved

identifying and scheduling required resources

identifying and monitoring key performance indicators

gaining approval

documenting construction plan.

During the above, the candidate must:

locate and apply required legislation, documentation, policies and procedures

implement the requirements, procedures and techniques for the establishment of civil works maintenance programs, including:

interpreting asset plans, drawings, program specifications, briefs and contracts

interpreting engineering survey information

interpret hydrological, meteorological and geotechnical data

scheduling inspections

interpreting inspection data

providing team leadership and coordination

applying innovative solutions and new technology

selecting and applying required maintenance operational techniques

applying project scheduling and resource management technology

work with others to the establish civil works maintenance programs, including:

providing clarification and advice

completing reporting requirements and procedures

communicating with others to receive and clarify work instructions

communicating with others to coordinate work activities.

# Knowledge Evidence

The candidate must be able to demonstrate knowledge to complete the tasks outlined in the elements, performance criteria and foundation skills of this unit, including knowledge of:

legislation required to establish civil works maintenance programs

key policies, procedures and documentation required to establish civil works maintenance programs, including those relating to:

risk assessment and management

statutory compliance

work health and safety

emergency response

environmental issues

quality management

communication, including:

briefings

handovers

toolbox meetings

site meetings

inspection program scheduling

asset condition classification

maintenance works prioritisation

industry and organisational maintenance

maintenance program review

maintenance program documentation

maintenance program reporting

maintenance program approval

maintenance program records filing

performance review

principles and techniques for establishing civil works maintenance programs, including those related to:

negotiation

providing feedback

choosing preferred options

civil maintenance projects

identifying and using civil works maintenance option works maintenance program development and implementation

team leadership

cost estimation

road user behaviour

use of innovation and new technology, including sourcing of information

types, characteristics, technical capabilities and limitations of materials, plant and equipment required for establishing civil works maintenance programs.

# Assessment Conditions

Mandatory conditions for assessment of this unit are stipulated below. The assessment must:

include access to:

personal protective equipment

equipment required to establish civil works maintenance programs

be conducted in a safe environment; and,

be assessed in the context of this sector’s work environment; and,

be assessed in compliance with relevant legislation/regulation and using policies, procedures and processes directly related to the industry sector for which it is being assessed; and,

confirm consistent performance can be applied in a range of relevant workplace circumstances.

Where personal safety or environmental damage are limiting factors, assessment may occur in a simulated work environment* provided it is realistic and sufficiently rigorous to cover all aspects of this sector’s workplace performance, including environment, task skills, task management skills, contingency management skills and job role environment skills.

Assessor requirements

Assessors must be able to clearly demonstrate current and relevant industry knowledge and experience to satisfy the mandatory regulatory standards as set out in the Standards for Registered Training Organisations 2015/Australian Quality Training Framework mandatory requirements for assessors current at the time of assessment and any relevant licensing and certification requirements. This includes:

vocational competencies at least to the level being delivered and assessed

current industry skills directly relevant to the training and assessment being provided

current knowledge and skills in vocational training and learning that informs their training and assessment

formal relevant qualifications in training and assessment

having knowledge of and/or experience using the latest techniques and processes

possessing the required level of RII training product knowledge

having an understanding and knowledge of legislation and regulations relevant to the industry and to employment and workplaces

demonstrating the performance evidence, and knowledge evidence outlined in this unit of competency, and

the minimum years of current** work experience after competency has been obtained as specified below in an industry sector relevant to the outcomes of the unit.

It is also acceptable for the appropriately qualified assessor to work with an industry expert to conduct assessment together and for the industry expert to be involved in the assessment judgement. The industry expert must have current industry skills directly relevant to the training and assessment being provided. This means the industry subject matter expert must demonstrate skills and knowledge from the minimum years of current work experience after competency has been obtained as specified below, including time spent in roles related to the unit being assessed:

| #### Industry sector | #### AQF indicator level*** | #### Required assessor or industry subject matter expert experience |
| --- | --- | --- |
| Drilling, Metalliferous Mining, Coal Mining, Extractive (Quarrying) and Civil Infrastructure | 1 | 1 year |
|  | 2 | 2 years |
| Drilling, Coal Mining, Extractive (Quarrying), Metalliferous Mining and Civil Infrastructure | 3-6 | 3 years |
| Other sectors | Where this unit is being assessed outside of the resources and infrastructure sectors assessor and/or industry subject matter expert experience should be in-line with industry standards for the sector in which it is being assessed and where no industry standard is specified should comply with any relevant regulation. |  |

*Guidance on simulated environments has been stipulated in the Companion Volume Implementation Guide located on VETNet.

**Assessors can demonstrate current work experience through employment within industry in a role relevant to the outcomes of the unit; or, for external assessors this can be demonstrated through exposure to industry by conducting a minimum number of site assessments as determined by the relevant industry sector, across various locations.

*** While a unit of competency does not have an AQF level, where a unit is being delivered outside of a qualification the first numeric character in the unit code should be considered as the AQF indicator level for assessment purposes.

# Links

Companion Volume Implementation Guide is found on VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272