# RIIHAN302D Conduct intermediate scaffolding operations

Release: 4

RIIHAN302D Conduct intermediate scaffolding operations

# Modification History

| Release | Comment |
| --- | --- |
| 1 | This unit replaces RIIHAN302A Conduct intermediate scaffolding operations. |
| 2 | Editorial corrections; Amend reference to Licensing requirements in Unit Application |
| 3 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |
| 4 | This version was released with RII Resources and Infrastructure Training Package version 3.0. |

# Application

This unit describes the skills and knowledge required to conduct intermediate scaffolding operations, including planning for intermediate scaffolding, and erecting, maintaining and dismantling scaffolding.

This unit is appropriate for those working in site-based roles.

The work required in this unit relates to the National Standard for High Risk Work but this unit does not provide the licence. Licensing, legislative, regulatory and certification requirements that apply to this unit can vary between states, territories and industry sectors, and must be sourced prior to application of the unit.

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes. | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Plan and prepare for intermediate scaffolding operations | 1.1 Access, interpret and apply intermediate scaffolding operations documentation and ensure the work activity is compliant 1.2 Obtain, read, interpret, clarify and confirm work requirements 1.3 Select and wear personal protective equipment appropriate for work activities 1.4 Develop a preliminary scaffolding plan and site sketch 1.5 Check and confirm job feasibility and schedule with appropriate personnel 1.6 Identify and address potential risks, hazards and environmental issues, and implement control measures 1.7 Finalise and confirm the scaffolding plan, including the scheduling of required resources |
| 2. Prepare intermediate scaffolding | 2.1 Identify, select, inspect and certify as serviceable scaffolding equipment, materials and tools 2.2 Label and repair or dispose of unserviceable scaffolding equipment, materials and tools 2.3 Prepare scaffolding/equipment gear 2.4 Arrange and coordinate transportation of equipment and tools to the worksite in accordance with the scaffolding plan 2.5 Prepare the site for scaffolding |
| 3. Erect intermediate scaffolding | 3.1 Carry out erection of intermediate scaffolding 3.2 Perform work safely at heights, on incomplete structures and in confined spaces 3.3 Leave the site clean of all surplus components, equipment, tools and debris 3.4 Inspect the scaffolding/equipment |
| 4. Maintain intermediate scaffolding | 4.1 Inspect critical structural and safety areas of the scaffolding/equipment, and identify any variation from the plan 4.2 Perform alteration or repair with due regard for the critical safety and structural areas of the scaffolding/equipment |
| 5. Dismantle intermediate scaffolding | 5.1 Dismantle scaffolding in a safe and orderly manner 5.2 Inspect, classify, label and remove equipment from the site |

# Foundation Skills

This section describes those language, literacy, numeracy and employment skills that are essential to performance.

| Skill | Description |
| --- | --- |
| Reading | Identifies and interprets relevant information from workplace procedures, documentation, legislation and regulations |
| Oral communication | Uses listening and questioning to clarify and confirm understanding Presents information or assistance using industry specific vocabulary |

# Unit Mapping Information

| #### Code and title current version | #### Code and title previous version | #### Comments | #### Equivalence status |
| --- | --- | --- | --- |
| RIIHAN302D Conduct intermediate scaffolding operations (Release 4) | RIIHAN302D Conduct intermediate scaffolding operations (Release 3) | Minor updates to application and assessor requirements and formatting for consistency | Equivalent unit |

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272