# RIIMEX401D Apply pit plan

Release: 2

RIIMEX401D Apply pit plan

# Modification History

| Release | Comment |
| --- | --- |
| 1 | This unit replaces RIIMEX401A Apply pit plan |
| 2 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |

# Application

This unit describes a participant’s skills and knowledge required to apply a pit plan in Coal and Metalliferous mining and Extractive.

This unit is appropriate for those working in supervisory roles.

No licensing or certification requirements apply to this unit at the time of publication.

# Unit Sector

Coal mining

Extractive

Metalliferous mining

# Elements and Performance Criteria

| 1. Plan and prepare for applying the pit plan | 1.1 Access, interpret and apply pit plan documentation and ensure the work activity is compliant 1.2 Obtain, read, interpret, clarify and confirm work requirements 1.3 Identify and address potential risks, hazards and environmental issues and implement control measures 1.4 Select and wear personal protective equipment appropriate for work activities 1.5 Access and share with team members the geological and survey data required to complete the pit operations tasks 1.6 Access and share with team members the overall and short term objectives of the site pit plan 1.7 Prepare an implementation action plan, in consultation with team members, making best use of the available resources 1.8 Acquire and make available the necessary resources for the safe, effective and efficient conduct of pit operations tasks 1.9 Issue clear and timely instructions to team members and others involved |
| --- | --- |
| 2. Monitor, adjust and report on execution of the pit plan | 2.1 Ensure safe, effective and efficient execution of pit operations tasks 2.2 Monitor pit plan performance, and ensure achievement of planned outcomes 2.3 Initiate adjustments to work programs, in consultation with team members, considering variances and non-achievement of planned outcomes 2.4 Identify training needs of team members and prepare training plans 2.5 Complete and submit written reports 2.6 Submit reasoned recommendations to improve the safety, efficiency and effectiveness of the pit plan |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit. Further information is available in the Resources and Infrastructure Industry Training Package Companion Volume.

# Unit Mapping Information

RIIMEX401A Apply pit plan

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272