# RIIRAI402D Apply and monitor site plant and resource management plan

Release: 2

RIIRAI402D Apply and monitor site plant and resource management plan

# Modification History

| #### Release | #### Comment |
| --- | --- |
| 1 | This unit replaces RIIRAI402A Apply and monitor site plant and resource management plan |
| 2 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |

# Application

This unit describes a participant’s skills and knowledge required to apply and monitor site plant and resource management plan in Coal and Metalliferous mining and Extractive.

This unit is appropriate for those working in supervisory or technical specialist roles.

No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Unit Sector

Coal mining

Metalliferous mining

Extractive

# Elements and Performance Criteria

| 1. Plan, prepare for and initiate management plan activities | 1.1 Access, interpret and apply plant and resource management plan documentation and ensure the work activity is compliant 1.2 Obtain, read, interpret, clarify and confirm work requirements 1.3 Identify and address potential risks, hazards and environmental issues and implement control measures 1.4 Select and wear personal protective equipment appropriate for work activities 1.5 Access and share with team members the geological, hydrological and survey data required to complete the management plan activities 1.6 Prepare an implementation action plan, in consultation with involved people, which makes best use of the available resources 1.7 Acquire and make available the necessary resources for the safe, effective and efficient conduct of management plan activities 1.8 Identify individual training needs and develop training plans 1.9 Issue clear and timely instructions to people involved for the safe, effective and efficient conduct in the management plan activities |
| --- | --- |
| 2. Monitor, adjust and report on execution of the plan | 2.1 Ensure safe, effective and efficient execution of management plan activities 2.2 Monitor management plan performance and ensure achievement of planned outcomes 2.3 Initiate adjustments to work programs taking into account non-achievement of planned outcomes 2.4 Complete and submit required reports 2.5 Recommend changes to improve the safety, efficiency and effectiveness of the management plan 2.6 Participate in audit and review |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit. Further information is available in the Resources and Infrastructure Industry Training Package Companion Volume.

# Unit Mapping Information

RIIRAI402A Apply and monitor site plant and resource management plan

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272