# RIIWSV502D Manage well completion and rig release

Release: 3

RIIWSV502D Manage well completion and rig release

# Modification History

| #### Release | #### Comment |
| --- | --- |
| 1 | This is a new unit |
| 2 | Editorial corrections |
| 3 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |

# Application

This unit describes a participant’s skills and knowledge required to manage well completion and rig release in Drilling.

This unit is appropriate for those working in management roles.

Licensing, legislative, regulatory and certification requirements that may apply to this unit can vary between states, territories, and industry sectors.  Relevant information must be sourced prior to application of the unit.

# Elements and Performance Criteria

| 1 Plan and prepare for managing well completion and abandonment | 1.1 Access, interpret and apply well and rig lease documentation and ensure the work activity is compliant 1.2 Obtain, read, confirm and apply work instructions for the allocated task 1.3 Identify, manage and report in writing all potential hazards 1.4 Resolve coordination requirements with others at the site prior to commencing and during work activities |
| --- | --- |
| 2 Organise completion schedule | 2.1 Develop completion schedule in line with drilling contract and well prognosis 2.2 Review and confirm lease details, notifications are forwarded to statutory, company, owner and contractor representatives 2.3 Make preparations for release of rig and complete tour book records in accordance with company requirements 2.4 Ensure that prior to rig move, arrangements are in place for work orders and invoicing in line with contract requirements and servicing/maintenance repairs of equipment |
| 3 Complete rig release | 3.1 Make preparations to stack and move and communicate to all parties 3.2 Assess environmental plan and that drilling fluids and waste storage/disposal requirements and correct records are completed and processed 3.3 Prepare shutdown list in accordance with statutory/company requirements and distribute to crew for actioning 3.4 Rig down in accordance with statutory/company requirements and distribute to crew for actioning 3.5 Rig down ensuring that equipment, camp and rig are secured for removal 3.6 Review contract requirements, complete written records and forward to appropriate officers |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit. Further information is available in the Resources and Infrastructure Industry Training Package Companion Volume.

# Unit Mapping Information

No equivalent unit

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272

Assessment Requirements for RIIWSV502D Manage well completion and rig release

# Modification History

| #### Release | #### Comment |
| --- | --- |
| 1 | This is a new unit |
| 2 | Editorial corrections |
| 3 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |

# Performance Evidence

Evidence is required to be collected that demonstrates a candidate’s competency in this unit. Evidence must be relevant to the roles within this sector’s work operations and satisfy all of the requirements of the performance criteria of this unit and include evidence that the candidate:

locates and applies relevant legislation, documentation, policies and procedures

works effectively with others to undertake and management of well completion and rig lease operations that meets all of the required outcomes including:

complying with written and verbal reporting requirements and procedures

communicating clearly and concisely with others to receive and clarify work instructions

communicating clearly and concisely with others to resolve coordination requirements throughout work activities

demonstrates completion of the management of well completion and rig lease operations  that safely, effectively and efficiently meets all of the required outcomes on more than one (1) occasion including:

developing and monitoring completion schedules in line with drilling contracts and well prognosis

preparing rig for release

coordinating rig move including:

tour book

work orders

invoicing

shutdown list

rigging down and secure ready for removal

interpreting environmental plan and make arrangements for disposal of waste

processing written records and reports

# Knowledge Evidence

The candidate must demonstrate knowledge of the following in Manage well completion and rig release through:

accessing, interpreting and applying the organisation and site requirements and procedures

maintaining company and statutory safety guidelines, procedures and practices

establishing and maintaining safe operating procedures for operating equipment

establishing and maintaining well completion and release procedures

maintaining safe rigging and dogging practices

identifying auxiliary equipment functions and service requirements

knowledge of the specific rig tear-out sequence

complying with road haulage regulations

knowledge and maintenance of safety and environmental issues

using communication equipment

establishing and preparing for emergency procedures

establishing and maintaining preventative maintenance

adhering to workplace relations and award conditions

# Assessment Conditions

An assessor of this unit must satisfy the requirements of the NVR/AQTF or their successors; and Industry regulations for certification and licensing; and,

this unit must be assessed in the context of this sector’s work environment; and,

this unit must be assessed in compliance with relevant legislation/regulation and using policies, procedures, processes and operational manuals directly related to the industry sector for which it is being assessed; and,

assessment may be conducted in conjunction with the assessment of other Units of Competency; and,

assessment must confirm consistent performance can be applied in a range of relevant workplace circumstances; and,

assessors must demonstrate the performance evidence, and knowledge evidence as outlined in this Unit of Competency, and through the minimum years of current* work experience specified below in an Industry sector relevant to the outcomes of the unit; or,

where the assessor does not meet experience requirements a co-assessment or partnership arrangement must exist between the qualified assessor and an Industry subject matter expert. The Industry subject matter expert should hold the unit being assessed (or an equivalent unit) and/or demonstrate equivalence of skills and knowledge at the unit level. An Industry technical expert must also demonstrate skills and knowledge from the minimum years of current work experience specified below in the Industry sector, including time spent in roles related to the unit being assessed; and,

assessor and Industry subject matter expert requirements differ depending on the Australian Qualifications Framework Level (AQF) of the qualification being assessed and/or Industry Sector as follows:

| #### Industry sector | #### AQF** Level | #### Required assessor or Industry subject matter expert experience |
| --- | --- | --- |
| Drilling, Metalliferous Mining, Coal Mining, Extractive (Quarrying) and Civil Construction | 1 | 1 Year |
|  | 2 | 2 Years |
| Drilling, Coal Mining and Extractive (Quarrying) | 3-6 | 3 Years |
| Metalliferous Mining and Civil Construction | 3-6 | 5 Years |
| Other sectors | Where this Unit is being assessed outside of the Resources and Infrastructure Sectors assessor and/or Industry subject matter expert experience should be in-line with industry standards for the sector in which it is being assessed and where no Industry standard is specified should comply with any relevant regulation. |  |

*Assessors can demonstrate current work experience through employment within Industry in a role relevant to the outcomes of the Unit; or, for external assessors this can be demonstrated through exposure to Industry by conducting frequent site assessments across various locations.

**Where a unit is being delivered outside of a Qualification the first numeric character in the Unit code should be considered to indicate the AQF level

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272