# RIIWSV503D Manage and monitor rig-up operations

Release: 3

RIIWSV503D Manage and monitor rig-up operations

# Modification History

| #### Release | #### Comment |
| --- | --- |
| 1 | This is a new unit |
| 2 | Editorial corrections |
| 3 | Required frequency and volume of evidence amended in Performance evidence. Substantial amendments made in Assessment Conditions field, including: references to Industry Sectors, assessor and subject matter expert experience requirements, how assessment should be conducted and what it should confirm. |

# Application

This unit describes a participant’s skills and knowledge required to manage and monitor rig-up operations in Drilling.

This unit is appropriate for those working in management roles.

Licensing, legislative, regulatory and certification requirements that may apply to this unit can vary between states, territories, and industry sectors.  Relevant information must be sourced prior to application of the unit.

# Unit Sector

Drilling (Well Servicing)

# Elements and Performance Criteria

| 1 Plan and prepare to manage and monitor rig-up operations | 1.1 Access, interpret and apply compliance documentation and ensure the work activity is compliant 1.2 Obtain, read, confirm and apply work instructions for the allocated task 1.3 Identify, manage and report in writing all potential hazards 1.4 Resolve coordination requirements with others at the site prior to commencing and during work activities |
| --- | --- |
| 2 Commence operations | 2.1 Assess rig up well servicing program and communicate details 2.2 Identify number and expertise of personnel required and obtained 2.3 Assign crews tasks. communicate verbally the requirements and supervise performance 2.4 Assess safety requirements and communicate to all parties 2.5 Undertake equipment checks and rectify/report faults in accordance with legislative/company requirements 2.6 Establish effluent disposal 2.7 Supervise spotting and rig assembly and rectify performance issues 2.8 Arrange and supervise engine power start-up |
| 3 Prepare well control mix fluid | 3.1 Reinforce fluid preparation and environmental requirements with crew members 3.2 Confirm circulation and rig up with crew 3.3 Undertake pre-spud safety inspection and confirm with crew and ensure compliance with regulatory/company requirements 3.4 Check fluid mixing procedure and properties against well servicing program and confirm verbally with crew |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit. Further information is available in the Resources and Infrastructure Industry Training Package Companion Volume

# Unit Mapping Information

No equivalent unit

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=88a61002-9a21-4386-aaf8-69c76e675272