# RIICWM401B Supervise civil works

Release: 1

RIICWM401B Supervise civil works

# Modification History

Not applicable.

# Unit Descriptor

This unit covers the supervision of civil works tasks in Civil Construction.  It includes the requirements for planning, preparing, initiating, monitoring, adjusting and reporting of civil works tasks.

# Application of the Unit

This is a general civil works supervision unit and specialist units will be required to cover the skills and knowledge in specific areas of civil works.

This unit is appropriate for those working in a supervisory role or as a technical specialist, supervising of civil works tasks within:

Civil construction

# Licensing/Regulatory Information

Refer to Unit Descriptor.

# Pre-Requisites

Not applicable.

# Employability Skills Information

This unit contains employability skills.

# Elements and Performance Criteria Pre-Content

| Elements describe the essential outcomes of a unit of competency. | Performance criteria describe the performance needed to demonstrate achievement of the element. Where bold italicised text is used, further information is detailed in the required skills and knowledge section and the range statement. Assessment of performance is to be consistent with the evidence guide. |
| --- | --- |

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| 1. Plan and prepare for civil works tasks | 1.1. Access, interpret and apply compliance documentation relevant to the work activity 1.2. Access and share with team members the specific task information and requirements relevant to civil works tasks 1.3. Prepare a job plan, in conjunction with relevant team members, which makes best use of the available resources and meets the task requirements |
| 2. Initiate civil works tasks | 2.1. Acquire and make available the necessary resources for the safe, effective and efficient conduct of the tasks 2.2. Issue clear and timely instructions to team members and others involved, for the safe, effective and efficient conduct of the tasks 2.3. Set out tasks as required for the effective completion of the task |
| 3. Oversee the execution of tasks | 3.1. Monitor the civil works task performance to ensure it achieves the required outcomes 3.2. Initiate adjustments to civil works practice or job plan to ensure safe execution of work and achievement of required outcomes 3.3. Ensure plant equipment and tools maintenance requirements are carried out and recorded |
| 4. Report on the execution of tasks | 4.1. Complete and submit reports as required 4.2. Recommend changes to improve the safety, efficiency and effectiveness of civil works tasks |

# Required Skills and Knowledge

This section describes the skills and knowledge required for this unit.

Required skills

Specific skills are required to achieve the performance criteria in this unit, particularly for the application in the various circumstances in which this unit may be applied. This includes the ability to carry out the following as required to supervising civil works tasks: apply legislative, organisation and site requirements and procedures interpret client requirements and procedures interpret project contract requirements and procedures interpret manufacturer's requirements and procedures interpret project site soil and geological data identify soil and rock types interpret meteorological data interpret project site geotechnical data interpret project site hydrological data interpret project engineering survey information interpret project plans and drawings interpret project specifications interpret material properties and test results drainage issues choose appropriate operational techniques for the execution of civil works tasks choose and assign appropriate plant and equipment for the execution civil works tasks calculate quantities for the execution of civil works tasks, including: volumes grades percentages areas resource consumption figures determine task resource requirements schedule activities and materials delivery draft and administer job plans implement work zone traffic management plans prepare for and conducting of briefings, toolbox and site meeting prepare short messages prepare and present job reports prepare and maintain log books and diaries provide team leadership assess individuals' performances apply task performance monitoring skills interpret civil works test results materials properties and test results provide recommendations for the improvement of the safe, effective and efficient execution of civil works task apply set out requirements and procedures set up and use levelling devices establish construction offsets apply supervisory skills develop workplace relationships develop individuals and the team apply inspection requirements and procedures calculate quantities for the execution of tasks, including: volumes tonnage required grades percentages areas resource consumption figures, including required supply rates

Required knowledge

Specific knowledge is required to achieve the Performance Criteria of this unit, particularly its application in a variety of circumstances in which the unit may be used. This includes knowledge of the following, as required to supervising civil works tasks: risk assessment and management requirement and procedures statutory compliance requirements and procedures occupational health and safety requirements and procedures environmental management requirements and procedures quality management requirements and procedures work zone traffic management requirements and procedures contract management requirements and procedures communication requirements and procedures administrative requirements and procedures procurement requirements and procedures plant, equipment and tools maintenance requirements and procedures reporting requirements and procedures employment requirements and procedures workplace relationship requirements and procedures organisational and site operational requirements relationship between various areas of civil works operational techniques required for the execution of civil works construction tasks civil works plant and equipment capabilities team leadership techniques works planning techniques civil works monitoring methods engineering survey principles materials quality and delivery requirements and procedures mentoring techniques estimating principles civil works construction sequencing set out requirements and procedures road geometry drainage requirements works planning techniques monitoring methods

# Evidence Guide

| The evidence guide provides advice on assessment and must be read in conjunction with the performance criteria, required skills and knowledge, range statement and the Assessment Guidelines for the Training Package. |  |
| --- | --- |
| Overview of assessment |  |
| Critical aspects for assessment and evidence required to demonstrate competency in this unit | The evidence required to demonstrate competency in this unit must be relevant to worksite operations and satisfy all of the requirements of the performance criteria, required skills and knowledge and the range statement of this unit and include evidence of the following: knowledge of the requirements, procedures and instructions for the supervision of civil works tasks implementation of appropriate procedures and techniques for the safe, effective and efficient supervision of civil works tasks working with others to plan, prepare and conduct civil works tasks provision of clear and timely instruction and supervision by the individual of those involved in civil works tasks evidence of the consistent successful supervision of civil works tasks |
| Context of and specific resources for assessment | This unit must be assessed in the context of the work environment. Where personal safety or environmental damage are limiting factors, assessment may occur in a simulated environment provided it is realistic and sufficiently rigorous to cover all aspects of workplace performance, including task skills, task management skills, contingency management skills and job role environment skills. Evidence for assessment is best gathered using the outcomes of products and processes in the workplace. The assessment environment should not disadvantage the participant. For example, language, literacy and numeracy demands of assessment should not be greater than those required on the job. Customisation of assessment and delivery environment to sensitively accommodate cultural diversity. Aboriginal people and other people from a non English speaking background may have second language issues. Assessment of this competency requires typical resources normally used in a resources and infrastructure sector environment. Selection and use of resources for particular worksites may differ due to the site circumstances. Where applicable, physical resources should include equipment modified for people with disabilities. Access must be provided to appropriate learning and/or assessment support when required. |
| Method of assessment | This unit may be assessed in a holistic way with other units of competency. The assessment strategy for this unit must verify required knowledge and skill and practical application using more than one of the following assessment methods: written and/or oral assessment of the candidate's required knowledge observed, documented and/or first hand testimonial evidence of the candidate's: implementation of appropriate procedures and techniques for the safe, effective and efficient achievement of the required outcomes consistently achieving the required outcomes first hand testimonial evidence of the candidate's: working with others to plan, prepare and conduct of civil works tasks provision of clear and timely instruction and supervision by the individual of those involved in the conduct of civil works tasks |
| Guidance information for assessment | Consult the SkillsDMC User Guide for further information on assessment including access and equity issues. |

# Range Statement

| Relevant compliance documentation may include: | legislative, organisational and site requirements and procedures manufacturer’s guidelines and specifications Australian standards code of practice Employment and workplace relations legislation Equal Employment Opportunity and Disability Discrimination legislation |
| --- | --- |
| Specific task information and requirements may include: | site geological and geotechnical data, including: rock types and characteristics soil types and characteristics site hydrological data, including: surface water ground water site meteorological data, including: rainfall humidity temperature wind site engineering survey data known and potential site hazards, constraints and conditions site cultural and heritage information task specifications task drawings sources of materials types of asphalt other organisations and contractors involved in the task or related tasks coordination, timing and budgeting requirements |
| Civil works may include: | road and pavement construction and maintenance, including: flexible pavement construction rigid pavement construction stabilisation of materials pavement maintenance bituminous surfacing, including: asphalt paving and compaction application of bituminous spray treatment application of polymer modified binders selection and use of bituminous emulsions application of slurry surfacing pavement profiling, using a profiler manufacture and delivery of hot mix asphalt manufacture of cold mix manufacture of polymer modified binders manufacture of bituminous emulsion manufacture of slurry surfacing civil structures, including: civil concrete structure construction civil steel structure construction civil timber structure construction civil masonry, crib and gabion construction inspection of civil structures maintenance of civil structures tunnel construction demolitions |
| Civil works tasks may include: | site preparation methods extraction methods load and haulage methods placement methods distribution methods surface finishing methods line, grade and level control methods compaction methods water application methods sediment control methods installation of underground services |
| Job plan is to include: | human resource requirements plant and machinery requirements construction materials requirements sub-contractor support requirements waste disposal requirements coordination requirements activity scheduling materials delivery scheduling risk assessment and management requirements occupational health and safety requirements quality management requirements, including testing scheduling requirements traffic management requirements environmental requirements task monitoring requirements task performance monitoring requirements communication requirements reporting requirements |
| Relevant team members may include: | other members of the organisation’s management team suppliers representatives sub-contractors representatives supervisors or managers of other organisations who are involved in related tasks experienced members of the team directly involved in the task |
| Resources are to include: | labour plant, equipment and tools highway haulage vehicles construction materials sub-contractor services |
| Instructions are to include: | briefings handovers work orders toolbox meetings site meetings |
| Set out is to include: | control lines cleared width batters off-sets |
| Monitor is to include: | ongoing risk assessment engineering survey sampling and testing recording and observation of construction practice general supervision |
| Required outcomes may include: | task specifications requirements task drawings requirements coordination requirements activity scheduling requirements unit cost requirements overall task cost requirements waste management requirements |
| Initiate is to include: | written communication oral communication |

# Unit Sector(s)

Civil Works (Management and Supervision)

# Competency field

Refer to Unit Sector(s).

# Co-requisite units

Not applicable.