# SISXFIN001 Develop and review budgets for activities or projects

Release: 1

SISXFIN001 Develop and review budgets for activities or projects

# Modification History

Not applicable.

# Application

This unit describes the performance outcomes, skills and knowledge required to collect and prepare data to develop budgets for activities, events and programs.

This unit applies to those with responsibility for activity budget development. Work is performed according to relevant legislation and organisational policies and procedures.

No occupational licensing, certification or specific legislative requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Nil

# Competency Field

Finance

# Unit Sector

Cross-Sector

# Elements and Performance Criteria

| ELEMENTS | PERFORMANCE CRITERIA |
| --- | --- |
| Elements describe the essential outcomes | Performance criteria describe the performance needed to demonstrate achievement of the element. |
| 1. Source data for budget preparation. | 1.1 Access and interpret data about resources required to conduct initiative. 1.2 Confirm budget allocation for initiative with person responsible. 1.3 Identify potential sources and scope of activity income. |
| 2. Prepare budget calculations. | 2.1 Calculate realistic projections of income and expenditure based on data and information obtained. 2.2 Determine unit cost or product price and break-even point. 2.3 Record and maintain costing and income calculation system to ensure information is current, accurate and confidential. 2.4 Identify and plan for likely contingencies. |
| 3. Prepare budget documentation. | 3.1 Prepare draft budgets in established format from data obtained and calculations made. 3.2 Identify and support income and expenditure estimates with current and valid information. 3.3 Submit budget for approval within designated timelines. 3.4 Adjust budget in response to feedback from nominated people. |
| 4. Review budget against actual results. | 4.1 Compare original budget to actual results and identify variances and their reasons. 4.2 Record and maintain information to allow retrieval for the development of future budgets. 4.3 Review own work performance and identify potential improvements. |

# Foundation Skills

| Foundation skills essential to performance in this unit, but not explicit in the performance criteria are listed here, along with a brief context statement. |  |
| --- | --- |
| SKILLS | DESCRIPTION |
| Technology skills to: | use computer-based systems to obtain budgetary data and record financial information. |

# Unit Mapping Information

SISCCRO305A Develop a budget for a recreation initiative

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=1ca50016-24d2-4161-a044-d3faa200268b